Negative-steering pipeline — consolidated to-do list

Workflow improvements, metrics, and generalisation experiments

Version 3 · 21 April 2026

✎ Revision note · v3, 2026-04-21. Version 3 tracks progress against v2 (17 April 2026). Substantive changes: (a) Tasks 1, 2, 3, 4 are DONE and archived out of the active P0 block — these were the ranker-reliability blockers and are all landed. (b) Task 5 (SLURM/NextFlow integration) is DONE — the pipeline now runs end-to-end under NextFlow from HADDOCK through ProteinMPNN through negative steering. (c) Task 12 (contamination fix wiring) is DONE — fix shipped, now reflected in the default mild-mode / 6-mutation / pool-10 settings. Per-notes11, any mutation contacting the effector contaminates, regardless of position. (d) New P0 tasks added: P0-29 (interface-restricted RMSD + iPSAE), P0-30 (cuequivariance kernel verification and negsteer_no_kernels flip), P0-31 (orthogonal validation metrics — AF3-no-MSA, BSA, Sc, DockQ on passing candidates — previously Tasks 11, 13, 14). (e) New P1 task added: P1-32 (RFDiffusion parallelisation — needs confirmation of status). (f) Task 26 (NextFlow migration of boltz2_iterate_steering.py) reframed as partially DONE — the SLURM-chain orchestrator was replaced with a shell orchestrator inside NEGSTEER_RUN_ONE rather than a pure-NextFlow port, deliberate choice per pipeline_notes3.md. (g) New diagnostic task added: P1-33 (tier-none failure mode diagnosis, from the 16-sequence overnight run).

# Purpose

This document lists the concrete actions needed to mature the negative-steering pipeline from a development exercise into a deployable ranking stage of the outer design pipeline — HADDOCK → RFDiffusion → Rosetta filtering → ProteinMPNN → Boltz-2 Negative Steering → Orthogonal Metrics — run at ~100 MPNN sequences per design task across multiple target pairs.

As of v3 (21 April 2026), the pipeline has completed end-to-end integration and a first overnight validation run on 16 MPNN sequences across 4 parent RFDiffusion designs, producing 7 tier-A and 2 tier-B candidates ready for wet-lab triage. Outstanding work is principally generalisation (multi-target validation), orthogonal validation metrics, and efficiency (cuequivariance kernels, parallelisation).

Each task is numbered, tagged with a priority band (P0 / P1 / P2 / P3), and labelled by stage (PIPELINE code change · EXPERIMENT in silico · EXPERIMENT wet lab · METRIC change · GENERALISATION).

## Status legend (v3 addition)

| ✓ DONE | Shipped and validated; archived out of active work |
| --- | --- |
| ◐ PARTIAL | Partially delivered; acceptance criteria not fully met or follow-up remains |
| ★ NEW | Added in v3 — did not exist in v2 |
| ↻ REVISED | Exists in v2 but scope or acceptance changed materially in v3 |
| ○ OPEN | Still open, unchanged from v2 |

## Priority legend

| Band | Meaning | Expected turnaround |
| --- | --- | --- |
| P0 | Blocking — ranker cannot be trusted or pipeline cannot scale without this | This iteration |
| P1 | Critical next steps once P0 items land; mostly pre-wet-lab validation | Within the next 2–3 weeks |
| P2 | Important generalisation, metric additions, and post-wet-lab validation | Over the next 1–2 months |
| P3 | Useful but not on the critical path; infrastructure or deferred items | When time permits / on refactor |

# Executive summary — v3 status overview

## What is DONE since v2

- Tasks 1, 2, 3, 4 — core ranker reliability (protected-set policy, populate-all mode, composite ranker, ipsae_min removal). Shipped across notes 9–11.

- Task 5 — NextFlow integration of the negative-steering pipeline. See pipeline_notes3.md.

- Task 12 — expanded-contamination fix is in production. Contact-based check replaces the old protected-set gate.

- Resource tuning of the NextFlow config — NEGSTEER_RUN_ONE now 4 cpus / 12 GB / 6h, based on trace.txt analysis.

- Runtime instrumentation — run_one_runtime_sec column plumbed into passing_summary.csv and cross_sequence_summary.csv.

- Cold-start multi-seed + clean_steered classifier (patches v3) — fixed two latent bugs exposed by the first 16-sequence overnight run.

## Active P0 — current blocking work

- ★ NEW  P0-29 · Interface-restricted RMSD (iRMSD) + interface-restricted iPSAE (merges old Tasks 10 and 16)

- ★ NEW  P0-30 · Verify cuequivariance_torch in container; flip negsteer_no_kernels if available (20–30% speedup per Boltz call)

- ★ NEW  P0-31 · Orthogonal validation metrics — AF3-no-MSA, DockQ, BSA, Sc, H-bond count applied to passing candidates (merges old Tasks 11, 13, 14)

- ○ OPEN  6 · In-silico negative controls (scrambled sequence, all-glycine) — still not implemented

## Active P1 — pre-wet-lab validation

- ○ OPEN  7 · Three MAX effectors × one receptor generalisation run

- ○ OPEN  8 · Cross-target per-metric AUROC on pooled cohort

- ○ OPEN  9 · Threshold audit and per-task CLI defaults

- ★ NEW  P1-32 · Confirm RFDiffusion parallelisation status

- ★ NEW  P1-33 · Diagnose tier-none failure modes from the 16-sequence run

- ○ OPEN  17 · Wire submit_final_validation.sh as multi-seed validation on survivors

- ○ OPEN  19 · Candidate-pool distance bias

## Deferred / on hold

- ○ OPEN  15 · Delta-to-cold-start metric columns

- ○ OPEN  18 · Noise-halo thresholds

- ○ OPEN  20, 21, 22 · Post-wet-lab validation (alanine scan, retrospective calibration, cross-model) — blocked on wet-lab results

- ○ OPEN  23, 24, 25, 27, 28 · P3 infrastructure items

- ◐ PARTIAL  26 · NextFlow DSL2 migration of boltz2_iterate_steering.py — partial; shell orchestrator inside NEGSTEER_RUN_ONE was chosen instead of a pure-NextFlow port. Not blocking.

# Task status table (v3)

| # | Task | Status | Priority |
| --- | --- | --- | --- |
| 1 | Expand protected-residue set | ✓ DONE | P0 → archived |
| 2 | Populate confidence metrics for all rows | ✓ DONE | P0 → archived |
| 3 | Composite ranker (true_jaccard − 0.05·ra_eff) | ✓ DONE | P0 → archived |
| 4 | Remove rank_by_ipsae_min | ✓ DONE | P0 → archived |
| 5 | Integrate negative steering into outer pipeline | ✓ DONE | P0 → archived |
| 6 | Scrambled / all-glycine negative controls | ○ OPEN | P0 (active) |
| 7 | Three MAX effector targets against Pikp1-HMA | ○ OPEN | P1 (active) |
| 8 | Cross-target AUROC on pooled cohort | ○ OPEN | P1 (blocked on 7) |
| 9 | Threshold audit & CLI defaults | ○ OPEN | P1 (active) |
| 10 | Interface-restricted RMSD / intact filter | ↻ REVISED | → merged into P0-29 |
| 11 | AF3-no-MSA agreement filter | ↻ REVISED | → merged into P0-31 |
| 12 | Wire contamination fix into production | ✓ DONE | P1 → archived |
| 13 | BSA, Sc, interface pLDDT, H-bond metrics | ↻ REVISED | → merged into P0-31 |
| 14 | Rosetta InterfaceAnalyzer ΔΔG | ↻ REVISED | → merged into P0-31 |
| 15 | Delta-to-cold-start metrics | ○ OPEN | P2 |
| 16 | ipSAE at 15 Å PAE cutoff | ↻ REVISED | → merged into P0-29 |
| 17 | submit_final_validation.sh on survivors | ○ OPEN | P1 (active) |
| 18 | Noise-halo comparisons | ○ OPEN | P2 |
| 19 | Candidate-pool distance bias | ○ OPEN | P1 (active) |
| 20 | Alanine scan on confirmed binders | ○ OPEN | P2 (post-wet-lab) |
| 21 | Retrospective calibration ≥5 tasks | ○ OPEN | P2 (post-wet-lab) |
| 22 | Cross-model validation of binders | ○ OPEN | P2 (post-wet-lab) |
| 23 | RFDiffusion production validator wrapper | ○ OPEN | P3 |
| 24 | sequence_registry into SLURM chain | ○ OPEN | P3 |
| 25 | Silent pass-through bug on reversion crash | ○ OPEN | P3 |
| 26 | NextFlow DSL2 migration of iterate_steering | ◐ PARTIAL | P3 (not blocking) |
| 27 | Region-2 length bug in RFDiffusion contigs | ○ OPEN | P3 |
| 28 | Decoy-competition validation | ○ OPEN | P3 |
| 29 | Interface-restricted RMSD + iPSAE | ★ NEW | P0 |
| 30 | cuequivariance_torch kernel verification | ★ NEW | P0 |
| 31 | Orthogonal validation metrics (AF3 + BSA + Sc + DockQ + Hb) | ★ NEW | P0 |
| 32 | RFDiffusion parallelisation — confirm status | ★ NEW | P1 |
| 33 | Diagnose tier-none failure modes | ★ NEW | P1 |

# Active P0 tasks — detailed specifications

### [P0] Task 6 · Add scrambled-sequence and all-glycine-in-designed-region negative controls

Status: ○ OPEN

Source: Metric-reliability memo §8.4 and §9 summary

Catch systematic miscalibration in the pipeline as a whole. If a scrambled sequence or an all-glycine-in-designed-region sequence produces high ipSAE or low ra_eff, the ranker is biased and should be retightened.

- Add --run-negative-controls flag to the top-level submit; default ON for production.

- Controls: (a) random-sequence receptor of matched length, (b) RFDiffusion backbone with all glycines in the designed region, (c) unmodified WT MPNN receptor (already run).

- Flag any control whose ipSAE > 0.5 or ra_eff < 5 Å as a pipeline-miscalibration warning.

Acceptance criteria: each production run attaches a controls-report section to its cross_sequence_summary.csv output. Since the integrated pipeline (Task 5) is now in place, this becomes a NEGSTEER_CONTROLS process that runs alongside NEGSTEER_RUN_ONE and writes results into the cross-sequence summary.

### [P0] Task 29 · Interface-restricted RMSD and interface-restricted iPSAE

Status: ★ NEW   Merges: v2 Task 10 (iRMSD/fnat/DockQ filter work) and v2 Task 16 (ipSAE at 15 Å cutoff)

Source: Notes 3, 4, 6, 8, 11; metric-reliability memo §1.4 and §9.5

Both whole-chain RMSD metrics (ra_eff, intact filter) are inflated by disordered termini. The 5 Å intact cutoff is a workaround for this on design_3 that does not generalise. The replacement is interface-restricted: mask to residues within some Å of the true binding interface, then compute RMSD and iPSAE over that restricted set only.

Steps:

- Step 1: add iRMSD — receptor-aligned effector RMSD restricted to effector residues within 5 Å of the receptor in the ground truth.

- Step 2: add fnat — fraction of native contacts preserved per the Wallner/DockQ definition. Already approximated by true_jaccard.

- Step 3: add DockQ — CAPRI-standard 0-1 score. Wallner's Python reference; 1–5 s per pair.

- Step 4: add interface-restricted ipSAE at BOTH 10 Å and 15 Å PAE cutoffs — Dunbrack 2025 recommends 10–15 Å range.

- Step 5: replace the whole-chain intact filter with a core-only variant (trim residues below a pLDDT threshold OR restrict to RFDiffusion-defined core).

- Step 6: migrate the composite-score ra_eff term to iRMSD once Task 8 cross-target AUROC confirms iRMSD correlates better with human-judged pose quality.

Acceptance criteria: iRMSD, fnat, DockQ, ipsae_10, ipsae_15 columns populated on all cached predictions. Interface-restricted intact filter in place. Composite score re-evaluated using iRMSD. Cross-target AUROC (Task 8) rerun for each new metric.

### [P0] Task 30 · Verify cuequivariance_torch in container; flip negsteer_no_kernels if available

Status: ★ NEW

Source: pipeline_notes3.md §8; notes13 resource tuning

The NextFlow pipeline currently runs Boltz-2 with --no-kernels, which uses a pure-PyTorch fallback that is 20–30% slower than the CUDA-equivariance kernel path. The container may or may not have cuequivariance_torch built in — unknown as of this writing.

Steps:

- Run singularity exec <container> python3 -c "import cuequivariance_torch; print(cuequivariance_torch.__version__)"

- If it imports and prints a version, flip negsteer_no_kernels: false in params_example.yml and main.nf. Rerun one test sequence to confirm the speedup.

- If it errors, file a ticket for the container rebuild and defer. ~20–30% speedup across every Boltz prediction is material; mean sequence wall-clock would drop from 105 min to ~75 min.

Acceptance criteria: either (a) negsteer_no_kernels is false in production config and one validation run confirms no regression, OR (b) a filed ticket for the rebuild.

### [P0] Task 31 · Orthogonal validation metrics on every passing candidate

Status: ★ NEW   Merges: v2 Tasks 11 (AF3-no-MSA), 13 (BSA/Sc/pLDDT/Hb), 14 (Rosetta ΔΔG)

Source: Reviewer feedback on v1; metric-reliability memo §1.6, §5.2, §7.4; Overath et al. 2025; Cao et al. 2022

Post-integration, the bottleneck has shifted from "can the pipeline run at scale" to "are the passing candidates real binders or Boltz-2-specific artefacts." The answer depends on orthogonal metrics — features computed by different methods that should agree on a real binder. All three v2 tasks are the same architectural structure: run a SLURM stage after NEGSTEER_CROSS_SEQUENCE that adds columns to the survivors' records.

Orthogonal metrics to add:

- AF3-no-MSA agreement — predict every passing candidate with AF3 (no MSA). Pass criterion: ra_eff < 5 Å vs the RFDiffusion reference. Critical for catching "no-MSA-Boltz-2-specific" artefacts. Mandatory filter — failing candidates dropped from the wet-lab set, but logged for analysis.

- Interface buried surface area (BSA) via FreeSASA. Per Overath et al., one of the strongest orthogonal predictors of experimental success. Runtime 1–5 s per complex.

- Interface shape complementarity (Sc) via PyRosetta or CCP4 sc. Lawrence-Colman standard; > 0.55 typical for good interfaces. Runtime 5–15 s.

- Interface-residue pLDDT — mean over the 8–15 predicted designed-interface residues. More discriminative than whole-complex pLDDT. Already in Boltz output — just needs aggregation.

- Interface H-bond count via PyRosetta HBondSet. Target-predictability correlate per Overath et al.

- DockQ — already proposed in P0-29. Shared implementation machinery.

- Rosetta InterfaceAnalyzer ΔΔG without FastRelax (30–60 s per complex) as a coarse affinity estimate. Optional --with-relax mode (5–15 min/complex) for cases where a full affinity estimate is needed. Infrastructure already exists (reviewer uses Rosetta FastRelax for RFDiffusion prefiltering).

First-pass thresholds (to be tightened as multi-target data accumulates): Sc > 0.55, BSA > 600 Å², interface pLDDT > 0.75. Used as filters — sequences below thresholds are flagged but not silently dropped.

Acceptance criteria: a new NEGSTEER_ORTHOGONAL_METRICS process runs after NEGSTEER_CROSS_SEQUENCE. Every surviving candidate has all six orthogonal columns populated. Failures in one orthogonal metric are flagged, not silently dropped. Passing-the-filter-cascade count is the final wet-lab candidate count — no fixed target.

# Active P1 tasks — detailed specifications

### [P1] Task 7 · Three MAX effector targets against Pikp1-HMA

Status: ○ OPEN   Depends on: P0-29, P0-31 (orthogonal metrics to be applied consistently across targets), Task 6 (controls)

Source: Metric-reliability memo §0, §2, §7

Generalisation test across effector variants on a fixed receptor scaffold. Three MAX effectors (e.g. AvrPikD, AvrPikE, AvrPikF on Pikp1-HMA) against the same RFDiffusion backbone and same ProteinMPNN run settings. Uniform directory layout so cross-target analysis (Task 8) is one script away.

Scope caveat: this tests effector-variant generalisation, NOT receptor-scaffold generalisation. The stronger test — three (binder, target) pairs across different NLR families — is a P2 follow-up once this passes. Document that any metric validated here may still need re-validation on a new receptor.

Acceptance criteria: three completed experiment workdirs, each ~100 MPNN sequences run end-to-end through the integrated pipeline and filter cascade, ready for cross-target analysis.

### [P1] Task 8 · Cross-target per-metric AUROC on pooled cohort

Status: ○ OPEN   Depends on: Task 7 (three-target data)

Pool non-initial predictions from the three targets. Label each row with target ID. For each metric — ra_eff/iRMSD, true_jaccard/fnat, DockQ, ipSAE at both 10 and 15 Å, iPTM, complex_plddt, ipae, actifpTM, pae_pass_frac, AF3-no-MSA agreement, BSA, Sc, H-bond count, ΔΔG, and the composite score — compute pooled AUROC and per-target AUROC for correct-vs-wrong interface classification.

Per-target AUROC variability is the generalisation test: a metric whose AUROC is 0.85 on one target and 0.40 on another is not reliable for cross-target ranking.

Sub-task 8b (composite-weight sweep): if the composite score has pooled AUROC ≥ 0.80 and per-target AUROC ≥ 0.70, it is validated. Otherwise, sweep the ra_eff (or iRMSD) coefficient in {0.02, 0.05, 0.1, 0.2} on pooled data.

Acceptance criteria: per-metric AUROC table with per-target columns, committed. Weight sweep done if needed. Outputs inform the final ranker weights.

### [P1] Task 9 · Audit every pipeline threshold; make critical ones CLI-configurable

Status: ○ OPEN

Source: Notes 8 §4; metric-reliability memo §0

Every threshold baked into the pipeline (intact cutoff at 5 Å, novelty at 10 Å, contact cutoff at 5 Å, PAE cutoff at 10 Å, pae_pass_frac floor at 0.10, ra_eff filter at 5 Å, steered_ra_eff filter at 5 Å, cold-start rmsd_threshold at 6 Å, and the orthogonal-metric thresholds from P0-31) was set on design_3. All must be revisited on multi-task data (Task 7) and either re-derived or made CLI-configurable with per-task defaults.

Acceptance criteria: a single threshold-reference document (docs/thresholds.md) listing every threshold with value, location, CLI flag, and per-task defaults. Any hard-coded threshold is either CLI-exposed or has an explicit justification.

### [P1] Task 32 · RFDiffusion parallelisation — confirm status

Status: ★ NEW

Flagged for confirmation: is RFDiffusion currently running parallelised across GPU nodes in the NextFlow pipeline? The current nextflow.config allocates RFDIFFUSION with cpus=20, memory=64 GB, time=12h, gpu:1. The question is whether the NEXTFLOW wiring lets multiple RFDiffusion invocations run concurrently across separate GPU jobs (e.g. scatter across designs) or is forced to serialise.

Steps:

- Inspect main.nf for how the RFDIFFUSION process is invoked — single vs. per-design channel.

- Check whether maxForks is set on RFDIFFUSION in nextflow.config (it is not, as of v3 — the process inherits the default).

- If not parallelised: add maxForks = params.max_rfdiffusion_parallel and wire a sensible default. Given 26 GPUs in jic-gpu and ~7 held by other users, roughly 8–12 concurrent RFDiffusion jobs should be safe when no other GPU workload is running.

- If already parallelised: confirm with a trace.txt check (two concurrent RFDIFFUSION tasks on different nodes).

Acceptance criteria: RFDIFFUSION is confirmed either parallelised or converted to parallel, with the configuration documented in pipeline_notes3.md or a successor note.

### [P1] Task 33 · Diagnose tier-none failure modes from the 16-sequence overnight run

Status: ★ NEW

Source: pipeline_notes3.md open diagnostic

The first 16-sequence overnight run produced 7 tier-none sequences (no passing predictions). The failure mode is currently unknown. Three possibilities, each suggesting a different lever:

- (a) Cold-start failure — all 3 cold-start seeds had ra_eff > threshold. Suggests the MPNN sequence or RFDiffusion backbone is the problem. Lever: better upstream designs, or looser rmsd_threshold at cold-start.

- (b) Steered-pass failure — got through cold-start, but none of the 60 steered predictions passed the ra_eff filter. Suggests steering isn't finding productive mutations. Lever: higher n_designs, different mode (e.g. conservative instead of mild), or wider candidate-pool size.

- (c) Reversion failure — got pose_holds candidates, but every one broke when mutations were reverted. Suggests the design is genuinely too mutation-dependent. Lever: these sequences are genuinely non-viable — surface them as "design failed" in reporting.

Steps:

- Inspect each tier-none sequence's cycle_0/plan.json for cold_start_all_clean and skip_steering flags.

- Inspect each sequence's all_results_multicycle.csv for the steered_ra_eff distribution across the 60 predictions.

- Inspect reversion_results.json to see if any pose_holds candidates made it to reversion and then failed.

- Aggregate the breakdown (e.g. "3 cold-start, 2 steered-pass, 2 reversion") and add a diagnostic column to cross_sequence_summary.csv for tier-none sequences.

Acceptance criteria: every tier-none sequence has a documented failure mode. Aggregate rate across (a)/(b)/(c) informs which lever to pull for the next overnight run.

### [P1] Task 17 · Wire submit_final_validation.sh as standard multi-seed validation on survivors

Status: ○ OPEN   Depends on: P0-31 (orthogonal metrics in place)

Source: Notes 8 §5, §6; metric-reliability memo §0 and §4

submit_final_validation.sh exists (notes 8). Make it the final pipeline step for every experiment: for each survivor of the integrated filter chain (after P0-31's orthogonal metrics), run n=10 seeds at ds=5 and compute median and IQR of every metric.

Promotion criteria for wet-lab candidate:

- Median ra_eff (or iRMSD, once P0-29 is in) < 5 Å across 10 validation seeds.

- IQR on ra_eff < 2 Å.

- ≥ 7/10 seeds find the correct interface.

Acceptance criteria: every experiment's candidate list carries per-design median/IQR; the promotion-to-wet-lab report uses these explicit criteria.

### [P1] Task 19 · Candidate-pool selection bias toward positions far from true interface

Status: ○ OPEN

Source: Notes 8 §2 (D32K/R appeared consistently as contamination)

Add a distance-from-true-interface sorting criterion to the candidate-pool selection, preferring positions maximally distant (not just absent from) the true interface. Complements Task 1 (expanded protected set, now landed) by biasing the outer shell.

Acceptance criteria: candidate-pool selection exposes --distance-bias (default 0 for backward compatibility). A fresh design_3 run shows the pool positions shift; contamination rate is tracked.

# P2 tasks — important metric additions (pre-wet-lab)

### [P2] Task 15 · Report delta-to-cold-start for every metric

Status: ○ OPEN

Source: Metric-reliability memo §3.3

Add a delta_<metric> column for every per-design metric, computed as steered_<metric> − initial_<metric> on the WT cold-start for the same receptor. Interpretations to document in columns.md: delta_ra_eff << 0 means steering moved the effector (expected on successful steering); delta_ipsae < 0 is expected post-steering; delta_true_jaccard >> 0 is the core success signal.

### [P2] Task 18 · Replace hard thresholds with noise-halo comparisons

Status: ○ OPEN

Source: Metric-reliability memo §5.4

Use the design_24 10-seed variance as a system-wide noise model: two designs are treated as tied if within 1 SD on the primary metric. Ties broken by orthogonal metrics (P0-31), not by noisy point estimates. ra_eff halo: 0.5 Å. true_jaccard halo: 0.05. complex_plddt halo: 0.01. Halo values flagged for re-derivation once Task 8 provides multi-target variance data.

# P2 tasks — post-wet-lab validation

The following tasks only become relevant after wet-lab binders have been identified — they are post-hoc validation and calibration steps that feed back into pipeline refinement. They are not ranker-stage operations.

### [P2] Task 20 · Alanine scan of designed interface on in-planta binders

Status: ○ OPEN   Trigger: post-hoc, on sequences with positive in-planta binding

For each confirmed binder, express a panel of alanine mutants at the predicted designed-interface positions and assay binding by co-IP. Readout confirms whether the designed interface is the actual binding interface. Not a ranker-stage step — the pipeline does not wait on alanine-scan data.

### [P2] Task 21 · Retrospective calibration dataset from ≥5 tasks

Status: ○ OPEN   Trigger: after 5+ tasks have produced wet-lab results

Once multiple experiments have completed wet-lab characterisation, build a calibration dataset mapping pipeline composite-score output to binary in-planta binding. Fit pooled ROC and per-task ROCs. If well-calibrated, formalise wet-lab thresholds; if not, Task 8b retunes weights on pooled data.

### [P2] Task 22 · Cross-model validation of confirmed binders

Status: ○ OPEN   Trigger: post-hoc, on confirmed binders

Re-predict each wet-lab-confirmed binder with MSA-Boltz-2 and AF3-with-MSA. If MSA-based models also predict the designed interface correctly, the design is robust across prediction model classes. If only no-MSA models agree, the design may be a property of the no-MSA regime specifically. Still valid if wet lab confirms, but flags a concern for the next-gen pipeline.

# P3 — infrastructure and deferred items

### [P3] Task 23 · RFDiffusion production validator wrapper script

Status: ○ OPEN

Complements Task 5 (now DONE). May be moot now that the integrated pipeline iterates sequence-by-sequence — demote to "not needed" unless a specific use case surfaces.

### [P3] Task 24 · Wire sequence_registry into SLURM chain

Status: ○ OPEN

Cross-phase dedup (e.g. not re-predicting the cold-start sequence during reversion). sequence_registry.py is built but not connected to the integrated NextFlow pipeline. Integration points: cmd_plan, plan-reversions, cycle-N plans.

### [P3] Task 25 · Silent pass-through bug on reversion crash

Status: ○ OPEN

If plan-reversions crashes or stages zero entries despite non-empty contaminated.json, iterate-collect-finalize currently keeps those designs as non-contaminated. Compare contaminated.json's n_contaminated against reversion_results.json entries at finalize time; drop anything without a verdict.

### [P3] Task 26 · NextFlow DSL2 migration of boltz2_iterate_steering.py

Status: ◐ PARTIAL

Partial — the SLURM-chain orchestration was replaced with a shell orchestrator (bin/negative_steering_run_one.sh) invoked inside NEGSTEER_RUN_ONE. This is a deliberate design choice: running the full single-cycle chain inline in one GPU job trades modest per-design parallelism for a ~200× reduction in SLURM submissions. A pure-NextFlow port of each subcommand would have produced ~4200 submissions for a 16-sequence run.

Fully migrating boltz2_iterate_steering.py to NextFlow DSL2 (one process per subcommand) is no longer on the critical path. Defer indefinitely; revisit only if the shell-orchestrator pattern becomes a maintenance burden.

### [P3] Task 27 · Region-2 length bug in RFDiffusion contig handling

Status: ○ OPEN

Notes 4 §14, not revisited through notes 11. denovo_length=4 or 5 instead of 6 issue with multiple variable de novo regions. Single-region contig sidesteps it.

### [P3] Task 28 · Decoy-competition validation using known MAX-binding effector

Status: ○ OPEN

Chang & Perez 2023 / Vosbein 2024 style: for confirmed binders, run a Boltz prediction with receptor + designed effector + a known-MAX-binding effector parked at the native HMA face. Robust interface should not displace.

# Task dependency graph (v3)

Rows in green are DONE; rows in blue are newly added in v3; rows in orange are partially complete. The ordering reflects current blockers.

| Task | Depends on | Unblocks |
| --- | --- | --- |
| 1 (DONE) | — | 12 (DONE) — reduced contamination for all later tasks |
| 2 (DONE) | — | 8 (cross-task AUROC) |
| 3 (DONE) | — | 8, 11 (now merged into P0-31) |
| 4 (DONE) | 3 | — |
| 5 (DONE) | 1, 2, 3, 4 (all DONE) | 6, 7, 17, P0-29, P0-30, P0-31, P1-32, P1-33 |
| 6 | 5 (DONE) | Pipeline sanity on all later runs |
| 7 | 5 (DONE), 6, P0-29, P0-30, P0-31 | 8, 21, 22 |
| 8 | 2 (DONE), 7 | 8b, composite refinement, 18, 21 |
| 9 | — | P0-29 (threshold choices), 18 foundational |
| 12 (DONE) | 1 (DONE) | 7 |
| 15 | — | — |
| 17 | 6, P0-29, P0-31 | Wet-lab promotion gate |
| 18 | — | 9 (informs thresholds) |
| 19 | 1 (DONE) | 12 (DONE) |
| 20 | Wet-lab hits | — |
| 21 | 20, ≥5 tasks with wet-lab | Spin-out validation story |
| 22 | Wet-lab hits | Next-gen pipeline |
| 29 (new) | 5 (DONE), 9 | 8 (rerun with new metrics), 17 |
| 30 (new) | — | 20–30% speedup on every subsequent run |
| 31 (new) | 5 (DONE) | 17, 7 (consistent metrics across targets) |
| 32 (new) | — | Pipeline throughput at scale |
| 33 (new) | 5 (DONE) | Informs which lever to pull for next run |

# Closing note

v3 marks a transition from "ranker reliability" (the P0 block of v2) to "integration plus generalisation" (the P0 block of v3). The ranker-reliability blockers — Tasks 1, 2, 3, 4, 12 — are DONE and removed from the active set. The integration work — Task 5 — is DONE and validated on 16 sequences.

The new P0 block is three items: interface-restricted metrics (P0-29), the kernel speedup (P0-30), and orthogonal validation (P0-31). Together these give us trusted per-candidate metrics across the filter cascade. Once these land, the P1 block — Tasks 7, 8, 9, plus the diagnostic P1-33 — produces the multi-target evidence needed to re-audit every threshold and re-validate every metric on realistic cohorts.

Revisit this list after Task 7's first three-target cohort, as in v2. That data will either confirm the metric choices in P0-29/31 or force a retune via Task 8b.