Negative-steering pipeline — consolidated to-do list

Workflow improvements, metrics, and generalisation experiments

Version 2 · 17 April 2026

✎ Revision note · v2, 2026-04-17 Version 2 incorporates reviewer feedback on v1. Substantive changes: (a) added a P0 task for integrating the negative-steering module into the outer SLURM chain (HADDOCK → RFDiffusion → Rosetta → ProteinMPNN → Boltz-2 Negative Steering → Orthogonal Metrics); (b) retired the "shortlist of 10" framing — AF3-no-MSA agreement now runs on every passing steered candidate as a ranker-stage filter; (c) rank_by_ipsae_min is dropped (not renamed); (d) P1 multi-task validation clarified — three MAX effectors against one HMA-receptor binder is acceptable for a first-pass generalisation test, with an explicit caveat and a P2 follow-up on multi-binder data; (e) pre- vs post-wet-lab work is split into distinct sections so alanine scan (post-hoc) is no longer mixed with ranker-stage work; (f) Tasks v1-8 and v1-18 merged (interface-restricted structural metric); (g) pose clustering removed (conceded in memo review §5.3); (h) benchmark chain-pair audit removed (out of scope for the steering pipeline, belongs to the benchmarking workflow); (i) region-2 length bug retained — still open per notes 4, not revisited 5–8.

# Purpose

This document lists the concrete actions needed to mature the negative-steering pipeline from a single-sequence development exercise (design_3 on the Pikp1-HMA / AvrPikD-effector system) into a deployable ranking stage of the outer design pipeline — HADDOCK → RFDiffusion → Rosetta filtering → ProteinMPNN → Boltz-2 Negative Steering → Orthogonal Metrics — run at ~100 MPNN sequences per design task across multiple target pairs. It synthesises open items from notes 1 through 8 and the metric-reliability memo (17 April 2026 revision).

Each task is numbered, tagged with a priority band (P0 / P1 / P2 / P3), and labelled by stage (PIPELINE code change · EXPERIMENT in silico · EXPERIMENT wet lab · METRIC change · GENERALISATION).

## Priority legend

| Band | Meaning | Expected turnaround |
| --- | --- | --- |
| P0 | Blocking — ranker cannot be trusted or pipeline cannot scale without this | This iteration |
| P1 | Critical next steps once P0 items land; mostly pre-wet-lab validation | Within the next 2–3 weeks |
| P2 | Important generalisation, metric additions, and post-wet-lab validation | Over the next 1–2 months |
| P3 | Useful but not on the critical path; infrastructure or deferred items | When time permits / on refactor |

## Pre-wet-lab vs post-wet-lab work

One structural reorganisation: tasks that must complete before any sequence goes into wet lab (all P0 and most P1 and P2 tasks — ranker, thresholds, orthogonal metrics, controls) are separated from tasks that only fire on sequences that have already produced in-planta binding results (alanine scan, retrospective calibration). The post-wet-lab tasks sit in a dedicated section at the end of the P2 block so they don't get mixed into the ranker-stage roadmap.

## Guiding principles for generalisation

All concrete tasks must satisfy the following, inherited from the deployment-framing section of the metric-reliability memo:

- Ranker must work on single-seed data. At 100 sequences per experiment × several experiments per year, multi-seeding at the steering stage is not feasible. Multi-seed validation applies only to whatever survives the ranker (via submit_final_validation.sh). Any threshold, metric, or ranker rule that requires n ≥ 3 seeds per sequence is not acceptable at ranker stage.

- Do not hard-tune on a single design task. Every threshold currently baked into the pipeline (intact cutoff at 5 Å, novelty at 10 Å, contact cutoff at 5 Å, PAE cutoff at 10 Å, pae_pass_frac floor at 0.10, ra_eff filter at 5 Å, etc.) was set on design_3. All of them must be revisited on multi-task data and either re-derived or made CLI-configurable with per-task defaults.

- Prefer task-agnostic features over system-specific thresholds. True_jaccard computed against the RFDiffusion-defined hotspot set is always available and task-agnostic. ra_eff is always available. Boltz confidence metrics are always available. The primary ranker should be built from these; task-specific tuning sits downstream.

- Validate metrics across tasks before trusting them. Every metric added to the ranker must be validated at least once on three independent design tasks before being weighted non-zero in the composite score. A metric that works on design_3 is not yet a metric that works on the pipeline.

- Orthogonal metrics (DockQ, BSA, Sc, ΔΔG, H-bond) refine the ranker's output, but the filter size is data-driven, not fixed at 10. If fewer than 10 sequences survive the combined filter chain, that is the result. Expanding a poor cohort to hit an arbitrary number is counter-productive — the wet-lab step should receive only the sequences that cleared every available filter.

# Executive summary — tasks by priority

## P0 — blocking

- 1. Expand the protected-residue set to reduce contamination from ~100% to a target below 50%.

- 2. Populate confidence-metric columns for all rows, not only filter-passing rows (enables cross-task ROC).

- 3. Replace the primary ranker with the metric-reliability memo §9.0 composite: true_jaccard − 0.05·ra_eff.

- 4. Remove rank_by_ipsae_min from passing_summary.csv entirely.

- 5. Integrate the negative-steering module as a native SLURM stage in the outer design pipeline, replacing the simple Boltz-2 prediction step.

- 6. Add scrambled-sequence and all-glycine-in-designed-region in-silico negative controls to every experiment.

## P1 — critical next steps (pre-wet-lab)

- 7. Run the pipeline on three MAX effector targets against the Pikp1-HMA receptor binder under identical settings.

- 8. Compute per-metric AUROC across the pooled three-target cohort to validate generalisation.

- 9. Threshold audit across pipeline stages; make key thresholds CLI-configurable; establish per-task defaults.

- 10. Replace whole-effector ra_eff with an interface-restricted structural metric (iRMSD → fnat → DockQ).

- 11. Add AF3-no-MSA agreement as a mandatory filter applied to every passing steered candidate.

- 12. Wire the contamination fix (Task 1) into production code and confirm the multi-task acceptance criterion.

## P2 — important (pre-wet-lab: metric additions and refinements)

- 13. Add interface BSA, shape complementarity, interface-residue pLDDT, and H-bond count as post-ranker filters.

- 14. Add Rosetta InterfaceAnalyzer ΔΔG (without FastRelax) as a post-ranker filter.

- 15. Implement delta-to-cold-start reporting for every metric.

- 16. Add ipSAE at 15 Å PAE cutoff alongside the 10 Å version.

- 17. Wire submit_final_validation.sh as the standard multi-seed validation on all survivors of the outer filter chain.

- 18. Replace hard thresholds with noise-halo comparisons inherited from the 10-seed characterisation.

- 19. Candidate-pool selection bias toward positions far from the true interface.

## P2 — important (post-wet-lab: validation feeding back into the pipeline)

- 20. Alanine scan of the designed interface on in-planta binders (not a ranker-stage step).

- 21. Retrospective calibration dataset once ≥5 tasks have produced wet-lab data.

- 22. Cross-model cross-validation on the top binders to test whether the designs are no-MSA-Boltz-2-specific artefacts.

## P3 — later / infrastructure

- 23. RFDiffusion production validator wrapper script (complements Task 6 if the integrated SLURM chain needs a per-design harness).

- 24. Wire sequence_registry into the SLURM chain (cross-phase dedup).

- 25. Silent pass-through bug on reversion crash (filed in notes 6).

- 26. Nextflow DSL2 migration of boltz2_iterate_steering.py (~4500 lines).

- 27. Region-2 length bug in RFDiffusion contig handling (filed in notes 4, still open).

- 28. Decoy-competition validation using a known MAX-binding effector as a third sequence (where available).

# Detailed task specifications

## [P0] Task 1 · Expand the protected-residue set to reduce contamination   PIPELINE

Source: Notes 8 § "Reduce contamination rate (HIGH PRIORITY)"; metric-reliability memo §2.6

Location: find_contact_residues_heavy in boltz2_negative_steering.py; derive_design_region.py; plan.json protected_set field

Status: Design agreed, not implemented

Problem. In v3, 49/57 correct-interface designs carried contaminating steering mutations; in v4, all 48 correct-interface predictions triggered reversion. Only 2 (v3) and 2 (v4) designs survived as pose_holds. The pipeline is paying GPU cost to produce designs that are then thrown away because steering mutations landed at positions the re-emerged effector ends up contacting.

Fix. Expand the protected set from "true interface only" to "true interface + second shell within a larger Cα–Cα cutoff":

- Add a --protected-radius flag (default 8 Å Cα–Cα) that expands the protected set around the true-interface Cα positions.

- Confirm the expanded protected set still leaves ≥ max_mutations surface-exposed candidate positions on the wrong-interface face. If not, fall back to the existing second-shell fallback and emit a clear warning.

- Validate that the expansion reduces contamination without eliminating all steering options.

Acceptance criteria. A re-run of design_3 with the expanded protected set produces (a) at least 15 correct-interface predictions that are clean at the contact-residue check, (b) no more than a 20% reduction in correct-interface hit rate compared to the v4 baseline.

## [P0] Task 2 · Populate confidence-metric columns for all predictions, not only filter-passing ones   PIPELINE

Source: Metric-reliability memo §7.1; notes 5 "cm_* only populated for filter-passing rows"

Location: compute_metrics.py; compute-final-metrics subcommand; extract_passing.py

Problem. compute-final-metrics only populates confidence metrics for rows that pass its intact+ra_eff filter. The v4 CSV has confidence metrics for only 2 of 90 rows, blocking per-metric ROC analysis.

Fix. Add a mode to compute-final-metrics (e.g. --populate-all) that computes confidence metrics for every row regardless of filter. Retain the existing filter behaviour for the primary passing_summary output; only the raw all_results_multicycle_with_metrics.csv should be fully populated.

- Zero additional Boltz calls; rerun on the cached v4 PDBs.

- Enables Task 8 (cross-task AUROC).

Acceptance criteria. all_results_multicycle_with_metrics.csv has non-null ipsae_min, iptm, complex_plddt, ipae for every non-initial row across the v4 run.

## [P0] Task 3 · Replace primary ranker with the composite: true_jaccard − 0.05·ra_eff   METRIC

Source: Metric-reliability memo §9.0

Location: extract_passing.py; passing_summary.csv column schema

Implementation:

Score = true_jaccard − 0.05 × ra_eff_vs_truth

Higher is better. Compute on the single seed the steering pipeline produces. Add to passing_summary.csv as column rank_by_composite_score.

- Justification for 0.05 on ra_eff: Boltz-2 single-seed noise floor on ra_eff is ≈0.5 Å; the 0.05 weight means ra_eff's role is to gate 30 Å wrong-interface outliers, not to distinguish 2.2 Å from 2.7 Å.

- Do not subtract wrong_jaccard — on small receptors the wrong and right interfaces can share boundary residues; subtracting it penalises correct designs.

Acceptance criteria. passing_summary.csv for v4 data re-emits with rank_by_composite_score as the primary sort. Top designs from the new ranker are compared against the old top designs; differences surfaced for review.

## [P0] Task 4 · Remove rank_by_ipsae_min from passing_summary.csv entirely   METRIC

Source: Metric-reliability memo §9.4

Location: extract_passing.py ranker; columns.md

The metric is demonstrably anti-informative on this system (AUROC 0.33 for correct-vs-wrong). Drop the column rather than renaming it — leaving a diagnostic column in place invites future re-use of a signal that does not work. Keep ipSAE columns themselves (they remain informative as pass/fail filters per §9.2) but delete the rank derived from them.

- Remove rank_by_ipsae_min from the CSV schema. Update columns.md to remove the column and its "Use this as the primary wet-lab triage signal" guidance.

- Audit downstream code (extract_passing.py, compare_versions.py, any analysis scripts) for references to the column; remove.

Acceptance criteria. No code or output file contains rank_by_ipsae_min.

## [P0] Task 5 · Integrate the negative-steering module as a native SLURM stage in the outer design pipeline   PIPELINE

Source: Per reviewer: the outer pipeline HADDOCK → RFDiffusion → Rosetta filtering → ProteinMPNN → (currently simple Boltz-2 prediction) → downstream is already implemented; the negative-steering module is currently only run manually on a single sequence

Location: Outer-pipeline SLURM chain; submit_boltz2_negative_steering.sh; submit_boltz2_iterate_steering.sh

Status: Design specified, not implemented

Problem. The negative-steering pipeline exists as a standalone submit script driven manually per input sequence. The outer pipeline passes ProteinMPNN output into a simple Boltz-2 prediction stage, not into the steering module. This is why the pipeline has only ever run on a single input sequence (design_3) — plumbing is missing.

Plan.

- Replace the simple Boltz-2 prediction stage with a call to submit_boltz2_negative_steering.sh, driven by the outputs of the ProteinMPNN stage. The ProteinMPNN stage emits ~100 sequences per design task; the steering module consumes each as --receptor-fasta with the RFDiffusion Cα-only PDB as the ground truth.

- Use the RFDiffusion metrics JSON's receptor_contact_residues field as the protected set (already supported via --true-interface-indices-file and --design-region-indices-file per notes 4 and notes 6).

- Parallelise across sequences at the outer-pipeline level (one steering submission per sequence) rather than within the steering module. This matches the ~100-sequences-per-experiment deployment and avoids changing submit_boltz2_negative_steering.sh's per-sequence contract.

- Wire pass-through of experiment metadata (binder ID, target ID, MPNN design index) into the steering workdir names, so downstream aggregation knows which design each steered output came from.

- After the steering stage, append the filter cascade from Tasks 11, 13, 14 (AF3-no-MSA agreement + orthogonal metrics) as subsequent SLURM stages. The passing sequences from the filter cascade are what goes to wet lab — without a fixed count target.

- Sanity test: run the outer pipeline end-to-end on the Pikp1-HMA/AvrPikD pair that v4 was built around, and confirm the outputs reproduce v4 behaviour when the parameters match.

Acceptance criteria. One single invocation of the outer pipeline (one sbatch or Nextflow launch) completes HADDOCK → RFDiffusion → Rosetta → ProteinMPNN → Boltz-2 Negative Steering for a fresh (binder, target) pair, producing the full steering output for ~100 MPNN sequences, with no manual intervention between stages.

## [P0] Task 6 · Add scrambled-sequence and all-glycine-in-designed-region negative controls   EXPERIMENT (in silico)

Source: Metric-reliability memo §8.4 and §9 summary

Location: submit_boltz2_negative_steering.sh; plan.json metadata; outer-pipeline SLURM chain

Depends on: Task 5 (integrated SLURM chain) — controls are generated per-experiment and attach to the outer-pipeline invocation

Cost: One Boltz call per control per experiment; negligible

Catch systematic miscalibration in the pipeline as a whole. If a scrambled sequence or an all-glycine-in-designed-region sequence produces high ipSAE or low ra_eff, the ranker is biased and should be retightened.

- Add --run-negative-controls flag to the top-level submit script; default ON for production.

- Controls: (a) random-sequence receptor of matched length, (b) RFDiffusion backbone with all glycines in the designed region, (c) the unmodified WT MPNN receptor (already run).

- Flag any control whose ipSAE > 0.5 or ra_eff < 5 Å as a pipeline-miscalibration warning.

## [P1] Task 7 · Run the integrated pipeline on three MAX effector targets against the Pikp1-HMA receptor binder   GENERALISATION

Source: Metric-reliability memo §0, §2 scope caveat, §7 re-prioritisation; reviewer clarification that near-term work is three MAX effectors to one binder

Cost: ~100 sequences × 3 targets × steering pipeline GPU; several GPU-weeks

Depends on: Task 6 (integrated SLURM chain)

Three effectors against a single receptor scaffold varies the effector, not the receptor. This tests generalisation across effector families, which is the relevant axis for the near-term work (all three effectors interact with the same HMA-domain face), and is what the reviewer is actively working on.

Plan.

- Select 3 MAX effectors (e.g. AvrPikD, AvrPikE, AvrPikF on Pikp1-HMA, or analogous trio on another HMA receptor). Use the same binder design task (same RFDiffusion backbone, same ProteinMPNN run settings) for all three; only the target effector changes.

- Run each target under identical pipeline settings (protected-set radius from Task 1, max_mutations, diffusion_samples, num_seeds=1 at ranker stage).

- Store outputs in a uniform directory layout so the cross-target analysis in Task 8 is a single script away.

Scope caveat. This tests one class of generalisation — cold-start behaviour of Boltz-2 across effector variants on a fixed receptor. It does not test generalisation across receptor scaffolds (different NLR families, different HMA-domain variants). The latter is a follow-up P2 item once this passes. Document explicitly that any metric that works here may still need re-validation when a new receptor scaffold is introduced.

Acceptance criteria. Three completed experiment workdirs, each with ~100 MPNN sequences steered and filtered through the outer pipeline, ready for cross-target analysis in Task 8.

## [P1] Task 8 · Cross-target per-metric AUROC on pooled three-effector cohort   EXPERIMENT (in silico)

Source: Metric-reliability memo §7 revised

Cost: Zero Boltz calls (post-processing on Task 7 outputs)

Depends on: Task 2 (all rows populated), Task 7 (three-target data)

Plan.

- Pool the non-initial predictions from the three targets. Label each row with target ID.

- For each metric — ra_eff, true_jaccard, ipSAE_min, iPTM, complex_plddt, ipae, actifpTM, pae_pass_frac, and the composite score — compute pooled AUROC and per-target AUROC for correct-vs-wrong interface classification.

- Per-target AUROC variability is the generalisation test: a metric whose AUROC is 0.85 on one target and 0.40 on another is not reliable for cross-target ranking.

- Cross-target Spearman correlation between the composite-score rank and the ra_eff rank per target tests whether the composite reproduces structural quality ordering consistently.

Sub-task 8b (composite-weight sweep). If the composite score has pooled AUROC ≥ 0.80 and per-target AUROC ≥ 0.70, it is validated. If not, sweep the ra_eff coefficient in {0.02, 0.05, 0.1, 0.2} and retune on pooled cross-target data rather than on any single target.

Acceptance criteria. Per-metric AUROC table with per-target columns, committed to the repo. Weight sweep is done if needed.

## [P1] Task 9 · Audit every pipeline threshold; make critical ones CLI-configurable   PIPELINE

Source: Notes 8 §4; metric-reliability memo §0

Thresholds identified in notes 8 that need audit:

| Threshold | Current value | Where set | Action |
| --- | --- | --- | --- |
| RECEPTOR_INTACT_CUTOFF | 5.0 Å | boltz2_negative_steering.py, boltz2_iterate_steering.py, reversion.py | Migrate to interface-restricted RMSD (Task 10) |
| EFFECTOR_INTACT_CUTOFF | 5.0 Å | same | Same as above |
| --rmsd-threshold (compute-final-metrics) | 5.0 Å | compute_metrics.py | Expose per-task; relax for all-rows mode (Task 2) |
| --contact-cutoff (heavy-atom) | 5.0 Å | multiple | Audit consistency; document |
| --protected-radius (Cα–Cα) | implicit | find_contact_residues_heavy | Add explicit CLI flag (Task 1) |
| --novelty-cutoff | 10.0 Å | boltz2_iterate_steering.py | Revisit on multi-target data |
| build-contaminated ra_eff threshold | 5.0 Å | cmd_build_contaminated | Audit against ranker threshold |
| classify_reversion_verdict structural cutoff | 5.0 Å | reversion.py | Same |
| pae_cutoff (for ipSAE) | 10.0 Å | compute_metrics.py | Add 15 Å companion (Task 16) |
| flag-pass-frac-min | 0.10 | compute-final-metrics | Keep; document rationale |
| flag-iptm-min | 0.30 | compute-final-metrics | Keep; document |
| flag-complex-plddt-min | 0.70 | compute-final-metrics | Relax to 0.65 per memo §9.2 |
| flag-ipae-max | 15.0 Å | compute-final-metrics | Relax to 20 Å per memo §9.2 |

Acceptance criteria. A single threshold-reference document (docs/thresholds.md) listing every threshold with value, location, CLI flag, and per-task defaults. Any hard-coded threshold is either exposed via CLI or has an explicit justification documented.

## [P1] Task 10 · Replace whole-effector ra_eff and whole-chain intact filter with interface-restricted variants   METRIC

Source: Notes 3, 4, 6, 8 (all carry this); metric-reliability memo §1.4 and §9.5

Merges: v1 Task 8 (iRMSD/fnat/DockQ) and v1 Task 18 (core-only intact filter) — both are the same "strip non-interface residues before computing RMSD" operation

Location: binding_rmsds in boltz2_negative_steering.py; compute_metrics.py; intact-flag logic

Problem. Two whole-chain RMSD metrics in the pipeline are both inflated by disordered termini: ra_eff (whole-effector Cα RMSD) and the intact filter (whole-chain receptor + effector RMSD). The 5 Å intact cutoff exists only to paper over the second problem; both should be replaced with interface-restricted or core-only metrics. The replacement logic is shared — "mask to interface residues or to pLDDT-trimmed core, then compute RMSD".

Steps.

- Step 1: Add iRMSD column — receptor-aligned effector RMSD restricted to effector residues within 5 Å of the receptor in ground truth. Replaces ra_eff in the composite score once Task 8 AUROC confirms improvement.

- Step 2: Add fnat column — fraction of native contacts preserved per the Wallner/DockQ definition. Already approximated by true_jaccard; this promotes it to the standard residue-pair formulation.

- Step 3: Add DockQ column — the CAPRI-standard 0-1 score combining iRMSD, LRMSD, and fnat. Wallner's Python reference implementation; runtime 1–5 s per pair.

- Step 4: Replace the whole-chain intact filter with either (a) core-only RMSD, trimming residues below a pLDDT threshold, or (b) interface-restricted RMSD, restricting to RFDiffusion-defined core region. Same masking machinery as steps 1–3.

- Step 5: Migrate the composite-score ra_eff term to iRMSD once cross-target AUROC (Task 8) confirms iRMSD correlates better with human-judged pose quality.

Acceptance criteria. iRMSD, fnat, DockQ columns populated on all v4 and all Task-7 predictions. New interface-restricted intact filter in place. Composite score re-evaluated with iRMSD; Task 8 AUROC rerun.

## [P1] Task 11 · Add AF3-no-MSA agreement as a mandatory filter on every passing steered candidate   EXPERIMENT (in silico)

Source: Reviewer feedback on v1; metric-reliability memo §1.6 risk, §7.4

Location: New SLURM stage appended after the steering ranker

Cost: AF3-no-MSA runs in minutes per sequence (not tens of minutes like AF3-with-MSA); applied to all passing steered candidates (could be dozens to hundreds) across multiple experiments

Problem. The benchmark on near-native 6G10 shows Boltz-2 without MSA predicts the wrong interface (ra_eff 24 Å) while every other model with or without MSA gets it right. Steering compensates for this — but a "steered" sequence that only works under no-MSA Boltz-2 may be fitting to a no-MSA-Boltz-2-specific artefact.

Fix. Per reviewer feedback, the "shortlist of 10" framing in v1 is replaced: rather than computing cross-model agreement on a fixed-size shortlist, make AF3-no-MSA agreement a mandatory per-sequence filter on every candidate that passes the steering composite-score ranker. Sequences that pass the steering filter but fail the AF3-no-MSA filter are dropped, not promoted.

- Use AF3 without MSA for two reasons: (a) avoids the same MSA-introduced bias the steering pipeline deliberately avoids; (b) AF3-no-MSA is substantially faster than AF3-with-MSA, which matters when applied to every passing candidate.

- Pass criterion: AF3-no-MSA places the effector at the designed interface on the WT-MPNN sequence (ra_eff < 5 Å vs the RFDiffusion reference).

- If fewer than expected sequences pass — or zero pass — that is the result. The filter is honest: a cohort that does not survive cross-model agreement should not go to wet lab, regardless of how many sequences would be "preferred" in an idealised shortlist.

- A candidate that passes the steering ranker but fails AF3-no-MSA is not discarded silently — it is logged with a "no-MSA-Boltz-2-specific" flag for post-hoc analysis, in case the steering itself is revealing something about the designed interface geometry.

Acceptance criteria. Every survivor of the integrated pipeline carries both steered Boltz-2 and AF3-no-MSA metrics. Sequences that disagree between models are flagged and dropped from the wet-lab candidate set by default, but retained in the full output for analysis.

## [P1] Task 12 · Wire the expanded-protected-set fix into production code   PIPELINE

Source: Task 1 above

Depends on: Task 1 design validated

Ship the Task 1 design into the production pipeline: update derive_design_region.py, boltz2_negative_steering.py plan stage, and any downstream readers; run one full multi-target experiment with it enabled; confirm contamination rate drops below 50% across targets.

Acceptance criteria. Task 1's fix lands in code and passes the multi-target acceptance criterion in Task 7.

## [P2] Task 13 · Add interface BSA, shape complementarity, interface-residue pLDDT, H-bond count as post-ranker filters   METRIC

Source: Overath et al. 2025; metric-reliability memo §5.2 and §9.5

Location: New compute-orthogonal-metrics subcommand, run as a SLURM stage after the AF3-no-MSA filter

Cost: <30 s per complex total; negligible against Boltz GPU time

Add to every passing candidate (from Task 11) — whatever survives, regardless of count — the following orthogonal metrics:

- Interface buried surface area (BSA), via FreeSASA (1–5 s). Per Overath et al., one of the strongest orthogonal predictors of experimental success.

- Interface shape complementarity (Sc), via PyRosetta or CCP4 sc (5–15 s). Lawrence-Colman standard; > 0.55 typical for good interfaces.

- Interface-residue pLDDT, mean over the 8–15 predicted designed-interface residues (<1 s, from Boltz output). More discriminative than whole-complex pLDDT.

- H-bond count at the interface, via PyRosetta HBondSet. Target-predictability correlate per Overath et al.

Use as filters (sequences below target thresholds are flagged) rather than as composite-score weights. Thresholds are set conservatively on first-pass (Sc > 0.55, BSA > 600 Å², interface pLDDT > 0.75) and tightened as multi-target data accumulates.

Acceptance criteria. All four metrics populated on every passing steered candidate. Documented in columns.md.

## [P2] Task 14 · Add Rosetta InterfaceAnalyzer ΔΔG (without FastRelax) as a post-ranker filter   METRIC

Source: Cao et al. 2022, Bennett et al. 2023, Vouros et al. 2025; metric-reliability memo §5.2

Location: Same stage as Task 13

Cost: 30–60 s per complex without FastRelax; 5–15 min per complex with

Run Rosetta InterfaceAnalyzerMover on each passing candidate without FastRelax; flag non-relaxed values as coarse estimates. Optional --with-relax mode for cases where affinity-quality estimates are needed (reviewer already uses Rosetta FastRelax for RFDiffusion prefiltering, so infrastructure exists).

Acceptance criteria. delta_delta_g_rosetta column on passing candidates. Documented with the no-relax caveat.

## [P2] Task 15 · Report delta-to-cold-start for every metric   METRIC

Source: Metric-reliability memo §3.3

Location: extract_passing.py; passing_summary.csv column schema

Add a delta_<metric> column for every per-design metric, computed as steered_<metric> − initial_<metric> on the WT cold-start for the same receptor.

Interpretations to document in columns.md:

- delta_ra_eff << 0: steering moved the effector substantially. Expected on successful steering.

- delta_ipsae < 0: expected post-steering on this system — Boltz is correctly less confident about the designed interface than about the one it found on cold-start. Near-zero or positive delta is a suspicion flag.

- delta_true_jaccard >> 0: predicted interface is closer to the designed one after steering — core success signal.

Acceptance criteria. Every metric has a companion delta_<metric> column. columns.md documents expected signs.

## [P2] Task 16 · Report ipSAE at 15 Å PAE cutoff alongside the 10 Å version   METRIC

Source: Dunbrack 2025 recommends 10–15 Å cutoff range; metric-reliability memo §9.4

Location: compute_metrics.py _pae_derived_metrics

Add a second invocation of ipSAE with cutoff=15 Å; emit ipsae_min_15 / ipsae_ab_15 / ipsae_ba_15 / pae_pass_frac_15. The 15 Å variant is more permissive and may capture novel-interface residue pairs Boltz is less confident about.

Acceptance criteria. Both cutoffs populated; Task 8 AUROC rerun separately for each.

## [P2] Task 17 · Wire submit_final_validation.sh as standard multi-seed validation on all survivors   PIPELINE

Source: Notes 8 §5, §6; metric-reliability memo §0 and §4

Location: Outer-pipeline SLURM chain (added after the orthogonal-metric stage)

submit_final_validation.sh exists (notes 8). Make it the final pipeline step for every experiment: for each survivor of the integrated filter chain, run n=10 seeds at ds=5, compute median and IQR of every metric, and apply promotion criteria.

Promotion criteria for wet-lab candidate:

- median ra_eff (or iRMSD, once Task 10 is in) < 5 Å across 10 validation seeds.

- IQR on ra_eff < 2 Å.

- ≥ 7/10 seeds find the correct interface.

Acceptance criteria. Every experiment's candidate list carries per-design median/IQR; promotion-to-wet-lab report uses the explicit criteria above.

## [P2] Task 18 · Replace hard thresholds with noise-halo comparisons   METRIC

Source: Metric-reliability memo §5.4

Location: extract_passing.py, compute-final-metrics filter logic

Use the design_24 10-seed variance as a system-wide noise model: two designs are treated as tied if within 1 SD on the primary metric. Ties broken by orthogonal metrics (Tasks 13, 14), not by noisy point estimates.

- ra_eff halo: 0.5 Å.

- true_jaccard halo: 0.05.

- complex_plddt halo: 0.01.

Acceptance criteria. Ranker output includes tie-zone annotations. columns.md documents the halo values and their provenance, flagged for re-derivation once Task 8 provides multi-target variance data.

## [P2] Task 19 · Bias candidate-pool selection toward positions far from the true interface   PIPELINE

Source: Notes 8 §2 (D32K/R appeared consistently as contamination)

Location: make_steered_sequence / candidate-pool selection in boltz2_negative_steering.py

Add a distance-from-true-interface sorting criterion to the candidate-pool selection, preferring positions maximally distant (not just absent from) the true interface. Complements Task 1 (expanded protected set) by biasing the outer shell.

Acceptance criteria. Candidate-pool selection exposes --distance-bias (default 0 for backward compatibility). A fresh design_3 run shows the pool positions shift; contamination rate is tracked.

# Post-wet-lab validation tasks

The following tasks only become relevant after wet-lab binders have been identified — they are post-hoc validation and calibration steps that feed back into pipeline refinement. They are not ranker-stage operations and should not be attempted before the P1 block has produced wet-lab candidates.

## [P2] Task 20 · Alanine scan of the designed interface on confirmed in-planta binders   EXPERIMENT (wet lab)

Source: Metric-reliability memo §8.2 (revised)

Trigger: Post-hoc: only run on sequences that have already produced a positive in-planta binding result

For each confirmed binder identified by the wet-lab assay, express a panel of alanine mutants at the predicted designed-interface positions (typically 8–15 positions) and assay binding by co-IP. The readout confirms whether the designed interface is the actual binding interface.

- Not a ranker-stage step. The pipeline does not wait on alanine-scan data to promote a sequence to wet lab.

- Feedback into pipeline: positions where alanine has no effect are likely not real interface residues (the pipeline's prediction of contact residues was too permissive); positions where alanine abolishes binding are real designed-interface residues (validates the contact-residue prediction at that position).

- Aggregated across multiple binders, the alanine-scan results inform whether the interface-residue identification in compute_metrics.py is reliable or whether its cutoff needs retuning.

## [P2] Task 21 · Retrospective calibration dataset from ≥5 (binder, target) tasks   EXPERIMENT (wet lab)

Source: Metric-reliability memo §8 annotation

Trigger: After 5+ tasks have produced wet-lab binding results

Once multiple experiments have completed wet-lab characterisation, retrospectively build a calibration dataset mapping pipeline composite-score output to binary in-planta binding. Fit a pooled ROC and per-task ROCs. If the composite is well-calibrated, formalise the wet-lab thresholds; if not, Task 8b retunes weights on the pooled data.

Acceptance criteria. Internal benchmark document analogous to Overath et al. 2025 methodology but specific to plant immune protein design. Useful for the spin-out's internal validation story.

## [P2] Task 22 · Cross-model cross-validation of confirmed binders   EXPERIMENT (in silico)

Source: Metric-reliability memo §1.6 risk flag; reviewer "negatively steered sequence for one model may not work for another"

Trigger: Post-hoc: on sequences confirmed as binders

After Task 11's AF3-no-MSA filter has been acting pre-wet-lab, the remaining question is whether confirmed binders hold up under MSA-based models. For each wet-lab-confirmed binder:

- Re-predict with MSA-Boltz-2 and AF3-with-MSA on the reviewer's existing benchmarking pipeline.

- If MSA-based models also predict the designed interface correctly, the design is robust across prediction model classes.

- If only no-MSA Boltz-2 (and AF3-no-MSA from Task 11) agree, the design may be a property of no-MSA-prediction-regime specifically. Still a valid binder if wet lab confirms, but a flag for the next generation of pipeline design.

Used to characterise the pipeline's output rather than to filter it — analysis feeds back into metric selection and thresholds for future design tasks.

# P3 — infrastructure and deferred items

## [P3] Task 23 · RFDiffusion production validator wrapper script   PIPELINE

Source: Notes 3 §6, notes 4 §10

Complements Task 6. If the integrated SLURM chain needs a per-design harness (iterate over a directory of RFDiffusion designs, run the full pipeline on each, emit one summary CSV row per design), this is where it goes. May become moot once Task 6 is done — the integrated pipeline already iterates sequence-by-sequence — in which case demote to "not needed".

## [P3] Task 24 · Wire sequence_registry into the SLURM chain   PIPELINE

Source: Notes 8 §5

Cross-phase dedup (e.g. not re-predicting the cold-start sequence during reversion). sequence_registry.py is built but not connected. Integration points: cmd_plan, plan-reversions, cycle-N plans.

## [P3] Task 25 · Fix silent pass-through of unvalidated contaminated designs   PIPELINE

Source: Notes 6 §8, notes 8 §6

If plan-reversions crashes or stages zero entries despite non-empty contaminated.json, iterate-collect-finalize currently keeps those designs as non-contaminated. Compare contaminated.json's n_contaminated against reversion_results.json entries at finalize time; drop anything without a verdict.

## [P3] Task 26 · Nextflow DSL2 migration of boltz2_iterate_steering.py   PIPELINE

Source: Notes 6 §7, notes 8 §6

~4500 lines. Natural split points: cycle-0 vs cycle-N+1 phase handlers, reversion subcommands, aggregate/compute-final-metrics. Target ~3 files of 800–1000 lines each. Deferred until Task 6 (SLURM-chain integration) is done — migration to Nextflow is easier if the outer pipeline is already SLURM-native.

## [P3] Task 27 · Region-2 length bug in RFDiffusion contig handling   PIPELINE

Source: Notes 4 §14 (filed but not fixed); not revisited in notes 5–8

denovo_length=4 or 5 instead of 6 issue from the original 7QPX/design_21 session. Affects designs with multiple variable de novo regions. The single-region contig sidesteps it. Worth fixing upstream once higher-priority items clear. Confirmed still open per search of notes 5 through 8.

## [P3] Task 28 · Decoy-competition validation using a known MAX-binding effector   EXPERIMENT (in silico)

Source: Metric-reliability memo §6.2

Chang & Perez 2023 / Vosbein 2024 style: for confirmed binders, run a Boltz prediction with receptor + designed effector + a known-MAX-binding effector parked at the native HMA face. If the designed effector still places at the designed interface, the interface is robust against competition. Requires a biologically validated decoy effector — available for HMA-domain designs where AvrPik or AvrPii-class effectors are on hand, but may not generalise to every target class.

# How each task contributes to generalisation

The reviewer's concern is that run parameters, internal thresholds, and final ranking metrics are currently calibrated on one input sequence (design_3) and must generalise. This section maps tasks to their generalisation role.

## Run parameters

- Num_seeds and diffusion_samples. Task 17 codifies num_seeds=1 at the steering stage and num_seeds=10 at the multi-seed validation stage, with diffusion_samples=5 throughout. System-agnostic.

- Max_mutations and candidate-pool-size. Current defaults (mild mode, 3 mutations, pool 6) were set on design_3. Task 7 generates multi-target evidence; Task 19 adds distance-bias as a new knob. A supplementary experiment sweeping max_mutations in {2, 3, 4, 5} on the Task 7 cohort would verify the 3-mutation default is optimal cross-target.

- Effector-template usage. Always on by construction. Per memo §2.1, this means effector_rmsd is not an independent fold-quality measurement — documented in columns.md.

## Internal thresholds

- Task 9 audits every threshold and makes critical ones CLI-configurable. Foundational for generalisation.

- Task 10 replaces the whole-chain intact filter and ra_eff metric with interface-restricted variants, eliminating the 5 Å cutoff workaround that was only introduced for design_3's floppy termini.

- Task 18 replaces hard thresholds with noise-halo comparisons — conceptually makes the ranker less sensitive to exact threshold choice.

- Tasks 1 / 12 / 19 tune the protected-set radius and candidate-pool selection. Verified task-agnostic by Task 7.

## Final ranking metrics

- Task 3 establishes the primary composite on system-agnostic features (true_jaccard, ra_eff).

- Task 8 (and 8b) validates the ranker across targets; retunes weights on pooled data if needed.

- Task 10 migrates to CAPRI-standard metrics (DockQ/iRMSD/fnat) with their own cross-system calibration.

- Task 11 cross-validates against AF3-no-MSA on every passing candidate, eliminating the class of "no-MSA-Boltz-2-specific" artefact up front rather than only on a shortlist.

- Tasks 13–16 add orthogonal metrics as filters on survivors. All system-agnostic.

## Scope caveat for the three-MAX-effector generalisation test

Task 7 tests generalisation across effector variants on a fixed receptor. It does not test generalisation across receptor scaffolds. A stronger test — three different (binder, target) pairs from different NLR families — is a P2 follow-up once Task 7 passes. Until that runs, any claim the pipeline "generalises" is scoped to effector-variant generalisation only.

# Task dependency graph (abridged)

| Task | Depends on | Unblocks |
| --- | --- | --- |
| 1 — Expand protected set | — | 12, reduces contamination for all later tasks |
| 2 — Populate confidence metrics for all rows | — | 8 |
| 3 — New primary ranker | — | 8, 11 |
| 4 — Remove rank_by_ipsae_min | 3 | — |
| 5 — Integrate into outer SLURM chain | 1–4 (code changes ready) | 6, 7 (multi-target runs), 11, 13, 14, 17 |
| 6 — Negative controls | 5 | Pipeline sanity on all later runs |
| 7 — Three MAX targets against one receptor | 6 | 8, 10 migration, 17 |
| 8 — Cross-target AUROC | 2, 7 | 8b, 10 step 5, 18, 21 |
| 8b — Composite-weight sweep | 8 | — |
| 9 — Threshold audit | — | 1, 10, 18 foundational |
| 10 — Interface-restricted ra_eff + intact | — | Composite refinement, Task 8 rerun |
| 11 — AF3-no-MSA agreement per candidate | 6 | Gates wet-lab candidate selection |
| 12 — Wire contamination fix | 1 | 7 |
| 13 — BSA/Sc/interface-pLDDT/H-bond | 6, 11 | 17, 21 |
| 14 — Rosetta ΔΔG | 6, 11 | 17, 21 |
| 15 — Delta-to-cold-start | — | — |
| 16 — ipSAE at 15 Å | — | 8 (optional variant) |
| 17 — Multi-seed validation on survivors | 6, 11, 13, 14 | Wet-lab promotion gate |
| 18 — Noise-halo comparisons | — | 9 (informs thresholds) |
| 19 — Candidate-pool distance bias | 1 | 12 |
| 20 — Alanine scan | Wet-lab hits | — |
| 21 — Retrospective calibration | 20, 5+ tasks with wet-lab data | Spin-out validation story |
| 22 — Cross-model post-hoc on binders | Wet-lab hits | Next-gen pipeline design |
| 23–28 | — | Infrastructure / deferred |

# Closing note

This list is an operational road-map. The ordering reflects current best evidence and supervisor priorities; revisit after Task 7's first three-target cohort, because that data will either confirm the metric choices in Tasks 3–10 or force a retune via Task 8b.

P0 items are blockers — the current ranker is demonstrably anti-informative, and running more experiments under it risks wasting wet-lab resources. The new P0.6 (SLURM-chain integration) is necessary for the pipeline to run on more than one sequence at a time. P1 items are the near-term validation and metric-improvement work. P2 items are split explicitly between pre-wet-lab refinement (orthogonal metrics, noise halo, validation) and post-wet-lab feedback (alanine scan, retrospective calibration, cross-model post-hoc). P3 items are infrastructure and deferred cleanup.

Every task should be revisited once three target pairs have been run under the improved pipeline. What looks right today on design_3 data may not be right on a diverse cohort; honest generalisation requires re-auditing the thresholds, re-tuning the weights, and re-validating the ranker once there is cross-target evidence to audit against.