Negative-steering pipeline — consolidated to-do list

Workflow improvements, metrics, and generalisation experiments

Version 7 · 24 April 2026

✎ Revision note · v7, 2026-04-24. Version 7 tracks progress against v6 (24 April 2026 morning). Substantive changes: (a) Tasks 6 / 29 / 31 / 34 / 38 are STAGED — code shipped to /mnt/user-data/outputs/, will flip to DONE once the test cascade runs end-to-end green. (b) Task 6 (negative controls) was REVISED — moved from 2N per-design controls to 2 total controls per cohort against the input structure (rfdiffusion_input.pdb). User framing: "if RFDiffusion did a terrible job, what metrics would those sequences get?" (c) Task 32 (RFDiffusion parallelisation) PROMOTED to P0 — blocks Task 7 throughput. Begins with a trace.txt diagnostic step confirming the serial-execution hypothesis; refactor only if confirmed. (d) Task 15 (delta-to-cold-start) and Task 19 (candidate-pool distance bias) DEMOTED to P3. Both are diagnostic, not ranker-relevant. (e) Tasks 17 (submit_final_validation) and 39 (DockQ vs experimental) RE-SCOPED as standalone-by-hand analyses — not pipeline integration. (f) Task 40 (full-length receptor autoactivity filter) DISCARDED — user rationale: "not convinced the whole NLR will be well predicted." (g) New tasks 43–49 + 52–53 added: plots refresh (43, 44), multi-cycle negative steering (45), codebase audit + cleanup (46), threshold audit (47), regression-test gate (48), 3-target selection + contigs (49), negsteer 10-candidate blocking (52), shell-radius contig mode (53). (h) User's 1–15 execution plan added — see §Execution order. This shapes the next few weeks/months of work and should be the primary reference for what to do next.

# Purpose

This document lists the concrete actions needed to mature the negative-steering pipeline from a development exercise into a deployable ranking stage of the outer design pipeline — HADDOCK → RFDiffusion → Rosetta filtering → ProteinMPNN → Boltz-2 Negative Steering → Orthogonal Metrics — run at ~100 MPNN sequences per design task across multiple target pairs.

As of v7 (24 April 2026 evening), the pipeline has completed end-to-end integration, container rebuild with pinned deps and kernels-OFF default per P0-35, and infrastructure for two post-negative-steering validation stages (P0-29 interface-restricted metrics, P0-31 orthogonal metrics). The v6 P0 block — Tasks 6, 29, 31, 34, 38 — has all code staged at /mnt/user-data/outputs/ and flips to DONE once the test cascade runs green. Outstanding work shifts focus from infrastructure to running the pipeline at scale: (i) close the test cascade, (ii) refresh plots and run a small full-pipeline validation, (iii) the codebase / threshold / regression-test maturation block (Tasks 46–48), and (iv) the three-target generalisation cohort (Task 7) once that gate passes.

Each task is numbered, tagged with a priority band (P0 / P1 / P2 / P3), and labelled by stage (PIPELINE code change · EXPERIMENT in silico · EXPERIMENT wet lab · METRIC change · GENERALISATION).

## Status legend

| Marker | Meaning |
| --- | --- |
| ✓ DONE | Shipped and validated; archived out of active work |
| ⊙ STAGED | Code shipped, awaiting test-cascade validation to flip to DONE |
| ◐ PARTIAL | Partially delivered; acceptance criteria not fully met or follow-up remains |
| ◔ IN PROGRESS | Actively running or under implementation right now |
| ★ NEW | Added in v7 — did not exist in v6 |
| ↻ REVISED | Exists in v6 but scope or acceptance changed materially in v7 |
| ○ OPEN | Still open, unchanged from v6 |
| ✖ CLOSED | Explicitly dropped — no longer tracked |

## Priority legend

| Band | Meaning | Expected turnaround |
| --- | --- | --- |
| P0 | Blocking — ranker cannot be trusted or pipeline cannot scale without this | This iteration |
| P1 | Critical next steps once P0 items land; mostly pre-wet-lab validation | Within the next 2–3 weeks |
| P2 | Important generalisation, metric additions, and post-wet-lab validation | Over the next 1–2 months |
| P3 | Useful but not on the critical path; infrastructure or deferred items | When time permits / on refactor |

# Executive summary — v7 status overview

## What is STAGED since v6

- Task 6 — negative controls. Implementation revised: 2 controls per cohort (scrambled-receptor + polyA-receptor), against the input structure rather than per-design. New NEGSTEER_CONTROLS process; row_type column on cross_sequence_summary.csv. Will flip to DONE once test_negative_steering shows 2 control rows.

- Task 29 — interface-restricted metrics. Code shipped: compute_interface_metrics.py with iRMSD/fnat/DockQ/ipSAE_15/intact_core/weighted_jaccard. Awaits test_orthogonal_metrics output.

- Task 31 — orthogonal validation metrics. AF3-no-MSA, BSA, H-bonds, interface pLDDT, Rosetta Sc + ΔΔG. All code shipped; awaits test_orthogonal_metrics output.

- Task 34 — main.nf wiring. NEGSTEER_INTERFACE_METRICS, AF3-no-MSA, BIOPHYSICAL_METRICS, ROSETTA_METRICS, MERGE all wired into the production graph. Awaits full main.nf small-scale run.

- Task 38 — weighted Jaccard contact overlap. Per-pair Cβ–Cβ Gaussian (μ=4.0, 2σ²=2.25). Awaits weighted_jaccard column populated in test_orthogonal_metrics output.

## Active P0 — current blocking work

- Task 32 (PROMOTED) · RFDiffusion parallelisation — trace.txt audit first. Begins with a trace.txt diagnostic confirming the serial-execution hypothesis; refactor only if confirmed. Blocks Task 7 throughput at 3-target scale.

## Priority changes in v7

### Promoted

- Task 32 (RFDiffusion parallelisation) P1 → P0. Blocks Task 7 throughput.

### Demoted

- Task 15 (delta-to-cold-start columns) P2 → P3. Diagnostic only; revisit if Task 8 AUROC suggests value.

- Task 19 (candidate-pool distance bias) P1 → P3. Run as a comparison experiment after Task 7 on one of the three targets.

### Re-scoped as standalone (not pipeline integration)

- Task 17 (submit_final_validation) — standalone wrapper script, run by hand on survivors or experimental structures. Not every analysis needs it.

- Task 39 (DockQ vs experimental structure) — standalone analysis script on survivors vs ground-truth binding structure. Feeds Task 8.

### Discarded

- Task 40 (Full-length receptor autoactivity filter) — user rationale: "not convinced the whole NLR will be well predicted."

# Task status table (sorted by status)

Sorted by {DONE → STAGED → PARTIAL → IN PROGRESS → NEW → REVISED → OPEN → CLOSED}, with priority as secondary sort. Full task-number index appears at the bottom of the document.

| # | Task | Status | Priority |
| --- | --- | --- | --- |
| 1 | Expand protected-residue set | ✓ DONE | P0 → archived |
| 2 | Populate confidence metrics for all rows | ✓ DONE | P0 → archived |
| 3 | Composite ranker (true_jaccard − 0.05·ra_eff) | ✓ DONE | P0 → archived |
| 4 | Remove rank_by_ipsae_min | ✓ DONE | P0 → archived |
| 5 | Integrate negative steering into outer pipeline | ✓ DONE | P0 → archived |
| 12 | Wire contamination fix into production | ✓ DONE | P1 → archived |
| 30 | cuequivariance_torch kernel verification | ✓ DONE | P0 → archived |
| 35 | GPU-node runtime smoke-test of boltz2_negsteer.img | ✓ DONE | P0 → archived (kernels OFF in prod) |
| 6 | Negative controls (2 per cohort, input-structure) | ⊙ STAGED ↻ | P0 — flips on test_negative_steering |
| 29 | Interface-restricted RMSD + iPSAE | ⊙ STAGED | P0 — flips on test_orthogonal_metrics |
| 31 | Orthogonal validation metrics | ⊙ STAGED | P0 — flips on test_orthogonal_metrics |
| 34 | Wire P0-29 + P0-31 into main.nf production graph | ⊙ STAGED | P0 — flips on small main.nf run |
| 38 | Weighted Jaccard contact overlap | ⊙ STAGED | P0 — flips on test_orthogonal_metrics |
| 26 | NextFlow DSL2 migration of iterate_steering | ◐ PARTIAL | P3 (not blocking) |
| 32 | RFDiffusion parallelisation — trace.txt audit first | ○ OPEN ↻ | P0 (promoted from P1) |
| 43 | Negative-steering plots (per-sequence + per-cohort) | ★ NEW | P1 |
| 44 | Orthogonal-metrics plots (distributions + scatter pairs) | ★ NEW | P1 |
| 45 | Multi-cycle negative steering (full implementation push) | ★ NEW | P1 |
| 46 | Codebase audit + cleanup (structural pass) | ★ NEW | P1 |
| 47 | Threshold audit (policy pass) | ★ NEW | P1 |
| 48 | Regression-test gate after 46/47 | ★ NEW | P1 |
| 49 | 3-target selection + contigs | ★ NEW | P1 |
| 7 | Three MAX effector targets against Pikp1-HMA | ○ OPEN | P1 (gated on 47 + 48 + 49) |
| 17 | submit_final_validation standalone (re-scoped) | ↻ REVISED | P1 |
| 39 | DockQ vs experimental standalone (re-scoped) | ↻ REVISED | P1 |
| 8 | Cross-target AUROC on pooled cohort | ○ OPEN | P2 (after Task 7) |
| 18 | Noise-halo thresholds | ○ OPEN | P2 (gated on Task 8) |
| 20 | Alanine scan on confirmed binders | ○ OPEN | P2 (post-wet-lab) |
| 21 | Retrospective calibration ≥5 tasks | ○ OPEN | P2 (post-wet-lab) |
| 22 | Cross-model validation of binders | ○ OPEN | P2 (post-wet-lab) |
| 42 | boltz predict batching investigation | ○ OPEN | P2 |
| 9 | Threshold audit & CLI defaults (folded into 47) | ○ OPEN | P3 |
| 15 | Delta-to-cold-start metrics (demoted) | ○ OPEN ↻ | P3 (demoted from P2) |
| 19 | Candidate-pool distance bias (demoted) | ○ OPEN ↻ | P3 (demoted from P1) |
| 23 | RFDiffusion production validator wrapper | ○ OPEN | P3 |
| 24 | sequence_registry into SLURM chain | ○ OPEN | P3 |
| 25 | Silent pass-through bug on reversion crash | ○ OPEN | P3 |
| 27 | Region-2 length bug in RFDiffusion contigs | ○ OPEN | P3 |
| 28 | Decoy-competition validation | ○ OPEN | P3 |
| 41 | Shell-radius contig mode (folded into 53) | ○ OPEN | P3 |
| 52 | Negsteer 10-candidate blocking (early termination) | ★ NEW | P3 |
| 53 | Shell-radius contig mode for RFDiffusion | ★ NEW | P3 |
| 33 | Diagnose tier-none failure modes | ✖ CLOSED | Closed 2026-04-22 |
| 40 | Full-length receptor autoactivity filter (discarded) | ✖ CLOSED | Discarded 2026-04-24 |
| 10 | Interface-restricted RMSD / intact filter | ↻ REVISED | → merged into P0-29 |
| 11 | AF3-no-MSA agreement filter | ↻ REVISED | → merged into P0-31 |
| 13 | BSA, Sc, interface pLDDT, H-bond metrics | ↻ REVISED | → merged into P0-31 |
| 14 | Rosetta InterfaceAnalyzer ΔΔG | ↻ REVISED | → merged into P0-31 |
| 16 | ipSAE at 15 Å PAE cutoff | ↻ REVISED | → merged into P0-29 |

# Execution order — the 1–15 plan from the user

This is the shape of the next few weeks / months. Numbers are steps, not task IDs — maps to task IDs in the right column. Use this as the primary reference for what to do next.

| # | Step | Task |
| --- | --- | --- |
| 1 | Individual section tests | closes 6 / 29 / 31 / 34 / 38 |
| 2 | Full pipeline run (small) | 34 |
| 3 | Plots refresh | 43 + 44 |
| 4 | RFDiffusion parallelisation | 32 |
| 5 | Multi-cycle negative steering | 45 |
| 6 | Codebase audit / cleanup | 46 |
| 7 | Threshold audit | 47 |
| 8 | Regression-test gate | 48 |
| 9 | 3-target selection + contigs | 49 |
| 10 | Cohort run on 3 targets | 7 |
| 11 | submit_final_validation standalone | 17 (re-scoped) |
| 12 | DockQ vs experimental standalone | 39 (re-scoped) |
| 13 | Cross-target AUROC | 8 |
| 14 | Noise-halo thresholds | 18 |
| 15 | Delta-to-cold-start columns (maybe) | 15 |

No formal "codebase freeze" gate — user opted for implicit discipline. The implicit rule: once Task 7 starts, no pipeline-behaviour changes until all three cohorts complete.

# Active task descriptions — v7 additions and revisions

Older task specifications (Tasks 1–35, 38, 41–42) are unchanged from v6 — refer to todo_list6.docx. Below are the v7-revised, v7-promoted, and v7-new tasks.

## [P0 ↻] Task 6 · Negative controls — REVISED

Status: ⊙ STAGED — flips to DONE once test_negative_steering shows 2 control rows in cross_sequence_summary.csv.

The earlier (v6) implementation generated 2N controls, one per design, with receptor source = the design PDB. v7 replaces this with 2 total controls per cohort, receptor source = the input structure (rfdiffusion_input.pdb).

Why: the wet-lab-decision-relevant question ("is the ranker fooled by sequences the predictor has every reason to reject?") is answered by 2 total controls across a cohort. Per-design pathology is a narrower question that Task 8 AUROC answers better.

Design region for controls: on the input receptor, the "design region" is the gap between anchor segments in the contigs string — the positions that RFDiffusion would rip out and replace with de novo chemistry. polyA semantics: design-region positions → A, EXCEPT native glycines preserved as G.

Acceptance: 2 control rows (scrambled + polyA) appear in cross_sequence_summary.csv with row_type column populated; warning raised to onComplete banner if any control scores ipSAE > 0.5 or ra_eff < 5 Å.

## [P0 ↻] Task 32 · RFDiffusion parallelisation — PROMOTED

Status: ○ OPEN — promoted from P1 to P0. Blocks Task 7 throughput at 3-target scale.

Step 1: produce a trace.txt from a small RFDiffusion run and confirm whether designs serialise. If they do, the refactor is warranted. If they don't, close as no-op.

Acceptance: trace.txt analysis documented; if parallelisation is wired, a 32-design RFDiffusion run completes in approximately num_designs/n_gpu_concurrent × per-design wall time.

## [P1 ★] Task 43 · Negative-steering plots

Status: ★ NEW

Per-sequence and per-cohort plots from cross_sequence_summary.csv: tier distribution, composite-score histogram, ra_eff vs ipSAE scatter, contamination rates, control-row diagnostics.

Acceptance: a single CLI script that reads cross_sequence_summary.csv and emits a directory of PNGs; one-paragraph reading guide in columns.md.

## [P1 ★] Task 44 · Orthogonal-metrics plots

Status: ★ NEW

Distributions and scatter pairs from survivors_with_orthogonal_metrics.csv: AF3 ra_eff vs Boltz ra_eff, Sc histograms, BSA, interface pLDDT, ΔΔG, weighted_jaccard.

Acceptance: same shape as Task 43 — single script, PNG directory, reading guide.

## [P1 ★] Task 45 · Multi-cycle negative steering

Status: ★ NEW

Two unresolved decisions flagged in v7 spec (to finalise during implementation): (a) convergence criterion (no-new-candidates vs metric-stalls vs fixed-count); (b) whether controls get multiple cycles. Spec recommends "no-new-candidates with fixed-count fallback" and "controls stay single-cycle".

Acceptance: --n-cycles N flag works end-to-end; cross_sequence_summary.csv carries cycle column; per-cycle aggregation handled.

## [P1 ★] Task 46 · Codebase audit + cleanup

Status: ★ NEW

Structural pass: dead code removal, docstring sweep, file renames where natural, consolidation of duplicated helper functions across compute_metrics.py / boltz2_negative_steering.py / compute_interface_metrics.py.

Acceptance: pylint --errors-only is clean; no module imports more than is needed; all entry points documented.

## [P1 ★] Task 47 · Threshold audit

Status: ★ NEW

Policy pass — every numeric threshold in the pipeline traced back to its source (memo, notes, empirical). Decision per threshold: (a) expose via CLI if a user might reasonably want to override, (b) document the default's justification in columns.md. Specifically includes: rmsd_threshold, contact_cutoff, max_mutations, candidate_pool_size, postprocess_rmsd_threshold, intact_threshold, plddt_trim_threshold, four orthogonal_filter_*, controls_warning_*.

Acceptance: every hardcoded threshold either CLI-exposed or justification-documented.

## [P1 ★] Task 48 · Regression-test gate

Status: ★ NEW

After 46/47 — establish an automated test that runs the full test cascade (rfdiffusion → rosetta → mpnn → negsteer → orthogonal_metrics) on tiny inputs and asserts on numeric outputs (not just exit codes).

Acceptance: cron-able CI script that returns non-zero if any of the 5 stages produces output that has drifted beyond an acceptance window.

## [P1 ★] Task 49 · 3-target selection + contigs

Status: ★ NEW

Pick the three (binder, target) pairs for the cohort run. Spec each one's contigs and ground truth. Default: PikP1+AvrPikF (current target), plus two others — likely AvrPikD and AvrPikE for effector-variant generalisation, but candidates may shift based on coordinate availability and biological motivation.

Acceptance: three params.yml files staged, three contigs strings validated against the input PDBs, one paragraph per target documenting the biological framing.

## [P3 ★] Task 52 · Negsteer 10-candidate blocking (early termination)

Status: ★ NEW

When the first 10 negative-steering candidates all collapse the pose, terminate the inner loop early. Saves wall-clock on obviously-bad sequences without affecting good-sequence behaviour.

Acceptance: --early-terminate-on-N flag; documented behaviour in columns.md.

## [P3 ★] Task 53 · Shell-radius contig mode

Status: ★ NEW

Productionised version of the Strategy 4 recommendation from the experimental design notes. Expose --design-region-strategy {shell, allelic, legacy} and --shell-radius. Not blocking Task 7.

Acceptance: --design-region-strategy shell + --shell-radius N produces a valid contigs string from input PDB + reference receptor.

# Closing note

v7 marks the transition from "closing the v6 P0 block" to "running the pipeline at scale." The v6 P0 block — Tasks 6, 29, 31, 34, 38 — has all code staged and will flip to DONE once the test cascade runs green. Outstanding work shifts focus from infrastructure to throughput (32), maturation (46-48), and the first multi-target cohort (7).

The 1–15 execution plan is the primary navigation aid. The next few weeks should follow it step-by-step, not jump around.

Revisit this list after Task 7's first three-target cohort lands — that's where the v8 priority restructuring will happen, informed by Task 8's AUROC.