Negative-steering pipeline — consolidated to-do list

Workflow improvements, metrics, and generalisation experiments

Version 8 · 25 April 2026

✎ Revision note · v8, 2026-04-25. Version 8 tracks one long working session that ran the v7 test cascade end-to-end for the first time. Substantive changes: (a) The test cascade (rfdiffusion → rosetta → mpnn → negsteer) ran end-to-end with intermediate fixes; test_orthogonal_metrics got blocked on AF3 mmCIF format issues, since-fixed but not re-run. (b) Major architectural refactor — four metric families (15 Å iPSAE, interface_plddt, intact_core, weighted_jaccard) moved from post-hoc orthogonal-metrics into per-prediction computation inside negative-steering. Avoids sidecar-file path resolution issues and surfaces all metrics at the same aggregation level. (c) Pre-existing latent bug uncovered when controls actually fired for the first time: derive_input_design_region.py imported find_contact_residues_heavy from compute_metrics, but that function had never been written. Implemented and tested in isolation. (d) Input PDB malformedness fix: af3_pikp1_native_avrpikf_complex.pdb had chains A and C in separate MODEL blocks (AF3 default output). gemmi parsers stop after model 1 and saw only A; plain-text parsers ignored MODEL boundaries and saw both. Standardised the PDB to a single-model two-chain layout. (e) Submitted overnight: a test_negative_steering rerun with controls ON + the metric refactor live, plus a parallel production main.nf run on the same target. Either or both may flip Tasks 6 / 29 / 31 / 34 / 38 to DONE in the morning. (f) Task 32 (RFDiffusion parallelisation) CLOSED — user decision: per-design runtime ~35s makes parallelisation overhead not worth the complexity. (g) Task 46 (codebase audit) item list has grown materially this session — accumulated items now documented in §Task 46 audit list.

# Purpose

This document lists the concrete actions needed to mature the negative-steering pipeline from a development exercise into a deployable ranking stage of the outer design pipeline — HADDOCK → RFDiffusion → Rosetta filtering → ProteinMPNN → Boltz-2 Negative Steering → Orthogonal Metrics — run at ~100 MPNN sequences per design task across multiple target pairs.

As of v8 (25 April 2026 evening), the v7 P0 block (Tasks 6 / 29 / 31 / 34 / 38) is in the process of validating: code is staged, the test cascade has run end-to-end with debugging fixes applied, and an overnight rerun is in flight. The architectural refactor this session means the metrics now flow through a cleaner per-prediction → aggregator → cross_sequence_summary pipeline rather than a post-hoc sidecar path. Once the overnight runs complete the next step is the 1–15 execution plan from v7, with no structural changes.

## Status legend

| Marker | Meaning |
| --- | --- |
| ✓ DONE | Shipped and validated; archived out of active work |
| ⊙ STAGED | Code shipped, awaiting validation to flip to DONE |
| ◐ PARTIAL | Partially delivered; acceptance criteria not fully met or follow-up remains |
| ◔ IN PROGRESS | Actively running on the cluster right now |
| ★ NEW | Added in v8 — did not exist in v7 |
| ↻ REVISED | Exists in v7 but scope or acceptance changed materially in v8 |
| ○ OPEN | Still open, unchanged from v7 |
| ✖ CLOSED | Explicitly dropped — no longer tracked |

# Executive summary — v8 status

## What flipped status this session

- Task 6 (negative controls) — STAGED → IN PROGRESS. Controls are now wired into test_negative_steering.nf and the overnight rerun has them ON. Will flip to DONE if the controls produce sensible diagnostic output (warning banner triggers correctly on miscalibration).

- Task 29 (interface metrics) — STAGED → REFACTORED. Per-prediction architecture means the metrics now flow through cross_sequence_summary.csv as representative_*_median rather than as sidecar columns added by a post-hoc pass. Will validate in the overnight run.

- Task 31 (orthogonal validation) — STAGED → PARTIALLY REFACTORED. DockQ family stays in compute_interface_metrics.py; everything else (interface_plddt, intact_core, weighted_jaccard, ipSAE_15) moved per-prediction. AF3 mmCIF format bug fixed but full orthogonal-metrics validation not yet re-run.

- Task 34 (main.nf wiring) — STAGED → IN PROGRESS. Production main.nf was submitted in parallel with the overnight test rerun.

- Task 38 (weighted Jaccard) — STAGED → REFACTORED. Now lives in compute_metrics.py and computed per-prediction.

- Task 32 (RFDiffusion parallelisation) — OPEN → ✖ CLOSED. User decision based on the test cascade timing: per-design runtime is ~35s, the parallelisation overhead is not worth the complexity at this scale.

## Bugs fixed this session

- Chaining default outdir mismatch in 4 test files (rosetta, mpnn, negsteer, orthogonal_metrics) — pointed at the wrong upstream directory.

- rfdiffusion.nf publishDir double-split/ path bug — fixed.

- rosetta_filtering.nf missing publishDir for passing/*.pdb — added.

- test_proteinmpnn.nf input_pdb hardcoded to a stale path — repointed.

- test_negative_steering.nf chaining preference now top_fastas/ when present, qc_fastas/ otherwise.

- AF3 model-dir path mismatch (params expected $HOME/af3_models, container holds /hpc-home/jowillia/singularity/AlphaFold3) — fixed in nextflow.config.

- AF3 input format mmcifPath → mmcif inline — rewrote negsteer_af3_nomsa.nf to inline the mmCIF string in the JSON via a Python heredoc.

- Gemmi minimal mmCIF missing _entity_poly_seq block — boltz2_negative_steering.py now uses gemmi.MmcifOutputGroups(True) to emit a complete mmCIF document.

- Chain convention architectural fix: introduced rfdiff_output_receptor_chain / rfdiff_output_effector_chain params alongside the existing input-convention params.effector_chain. Documents that RFDiffusion's write_split_pdb hardcodes A/B regardless of input.

- Latent bug: derive_input_design_region.py imported find_contact_residues_heavy from compute_metrics — function had never existed. Wrote and unit-tested ~60 lines in compute_metrics.py.

- Input PDB MODEL/ENDMDL bug: AF3-output PDBs put each chain in a separate MODEL block. gemmi sees only model 1; plain-text parsers see both. Standardised the input PDB to single-model. Worth flagging in Task 46 audit — this is a parser-inconsistency class of bug, not a one-off.

## Architectural refactor — metric relocation

Four metric families moved from post-hoc compute_interface_metrics.py / run_biophysical_metrics.py into per-prediction compute_metrics.py:

- ipsae_ab_15, ipsae_ba_15, ipsae_min_15 (15 Å iPSAE — same machinery as the 10 Å trio, different cutoff).

- interface_plddt (mean Cα pLDDT over interface residues, 0-1 scale).

- intact_core (binary: Kabsch-aligned receptor-core RMSD < threshold).

- weighted_jaccard (P0-38 Gaussian-weighted Cβ-Cβ contact overlap vs native).

Kept in orthogonal-metrics (genuinely post-hoc, need external tools): DockQ family (irmsd, fnat, dockq), BSA, interface_hbonds, Rosetta sc + ddG.

Why: the post-hoc path was failing to find sidecar pae_*.npz files for non-DockQ metrics, leaving columns blank. Per-prediction computation runs at the moment the PAE matrix is already loaded — the metric is essentially free, and the value flows through the existing aggregator → passing_summary → cross_sequence_summary chain as representative_*_median columns.

## In flight overnight (25 April → 26 April morning)

- test_negative_steering rerun with controls ON, all metric-refactor patches deployed. ~12 GPU-hours expected (8 sequences + 2 controls).

- Production main.nf small-scale run on PikP1 + AvrPikF, parallel to the test rerun. Same target PDB. -resume capability for morning recovery if anything fails partway.

# Active P0 — current state

All v7 P0 items are in flight or now closed. None are blocking new work — once the overnight runs complete, attention shifts to step 3 (plots refresh) of the 1–15 execution plan.

# Task status table (sorted by status)

Sorted by {DONE → IN PROGRESS → STAGED → REFACTORED → PARTIAL → NEW → REVISED → OPEN → CLOSED}, with priority as secondary sort. Full task-number index appears at the bottom of the document.

| # | Task | Status | Priority |
| --- | --- | --- | --- |
| 1 | Expand protected-residue set | ✓ DONE | P0 → archived |
| 2 | Populate confidence metrics for all rows | ✓ DONE | P0 → archived |
| 3 | Composite ranker (true_jaccard − 0.05·ra_eff) | ✓ DONE | P0 → archived |
| 4 | Remove rank_by_ipsae_min | ✓ DONE | P0 → archived |
| 5 | Integrate negative steering into outer pipeline | ✓ DONE | P0 → archived |
| 12 | Wire contamination fix into production | ✓ DONE | P1 → archived |
| 30 | cuequivariance_torch kernel verification | ✓ DONE | P0 → archived |
| 35 | GPU-node runtime smoke-test of boltz2_negsteer.img | ✓ DONE | P0 → archived |
| 6 | Negative controls (running tonight) | ◔ IN PROGRESS | P0 — overnight rerun |
| 34 | Wire P0-29 + P0-31 into main.nf production graph | ◔ IN PROGRESS | P0 — overnight production run |
| 29 | Interface-restricted metrics (refactored to per-prediction) | ⊙ STAGED ↻ | P0 — flips on overnight rerun |
| 31 | Orthogonal validation metrics (DockQ-only after refactor) | ⊙ STAGED ↻ | P0 — AF3 fix needs re-validation |
| 38 | Weighted Jaccard contact overlap (refactored to per-prediction) | ⊙ STAGED ↻ | P0 — flips on overnight rerun |
| 26 | NextFlow DSL2 migration of iterate_steering | ◐ PARTIAL | P3 (not blocking) |
| 43 | Negative-steering plots (per-sequence + per-cohort) | ○ OPEN | P1 (next after overnight) |
| 44 | Orthogonal-metrics plots (distributions + scatter pairs) | ○ OPEN | P1 (next after overnight) |
| 45 | Multi-cycle negative steering (full implementation push) | ○ OPEN | P1 |
| 46 | Codebase audit + cleanup (list grew this session) | ○ OPEN ↻ | P1 |
| 47 | Threshold audit (policy pass) | ○ OPEN | P1 |
| 48 | Regression-test gate after 46/47 | ○ OPEN | P1 |
| 49 | 3-target selection + contigs | ○ OPEN | P1 |
| 7 | Three MAX effector targets against Pikp1-HMA | ○ OPEN | P1 (gated on 47 + 48 + 49) |
| 17 | submit_final_validation standalone (re-scoped) | ↻ REVISED | P1 |
| 39 | DockQ vs experimental standalone (re-scoped) | ↻ REVISED | P1 |
| 8 | Cross-target AUROC on pooled cohort | ○ OPEN | P2 (after Task 7) |
| 18 | Noise-halo thresholds | ○ OPEN | P2 (gated on Task 8) |
| 20 | Alanine scan on confirmed binders | ○ OPEN | P2 (post-wet-lab) |
| 21 | Retrospective calibration ≥5 tasks | ○ OPEN | P2 (post-wet-lab) |
| 22 | Cross-model validation of binders | ○ OPEN | P2 (post-wet-lab) |
| 42 | boltz predict batching investigation | ○ OPEN | P2 |
| 9 | Threshold audit & CLI defaults (folded into 47) | ○ OPEN | P3 |
| 15 | Delta-to-cold-start metrics (demoted) | ○ OPEN | P3 |
| 19 | Candidate-pool distance bias (demoted) | ○ OPEN | P3 |
| 23 | RFDiffusion production validator wrapper | ○ OPEN | P3 |
| 24 | sequence_registry into SLURM chain | ○ OPEN | P3 |
| 25 | Silent pass-through bug on reversion crash | ○ OPEN | P3 |
| 27 | Region-2 length bug in RFDiffusion contigs | ○ OPEN | P3 |
| 28 | Decoy-competition validation | ○ OPEN | P3 |
| 41 | Shell-radius contig mode (folded into 53) | ○ OPEN | P3 |
| 52 | Negsteer 10-candidate blocking (early termination) | ○ OPEN | P3 |
| 53 | Shell-radius contig mode for RFDiffusion | ○ OPEN | P3 |
| 32 | RFDiffusion parallelisation | ✖ CLOSED ↻ | Closed v8 — overhead not worth complexity |
| 33 | Diagnose tier-none failure modes | ✖ CLOSED | Closed 2026-04-22 |
| 40 | Full-length receptor autoactivity filter (discarded) | ✖ CLOSED | Discarded 2026-04-24 |
| 10 | Interface-restricted RMSD / intact filter | ↻ MERGED | → into P0-29 |
| 11 | AF3-no-MSA agreement filter | ↻ MERGED | → into P0-31 |
| 13 | BSA, Sc, interface pLDDT, H-bond metrics | ↻ MERGED | → split: per-prediction (plddt) + ortho (BSA/Sc/Hb) |
| 14 | Rosetta InterfaceAnalyzer ΔΔG | ↻ MERGED | → into P0-31 |
| 16 | ipSAE at 15 Å PAE cutoff | ↻ MERGED | → into P0-29 (now per-prediction) |

# Execution order — the 1–15 plan from v7

Unchanged from v7 (with Step 4 now closed). This is the primary navigation aid for the next few weeks.

| # | Step | Task |
| --- | --- | --- |
| 1 | Individual section tests | closes 6 / 29 / 31 / 34 / 38 — IN PROGRESS overnight |
| 2 | Full pipeline run (small) | 34 — IN PROGRESS overnight |
| 3 | Plots refresh | 43 + 44 — NEXT once overnight completes |
| 4 | RFDiffusion parallelisation | 32 — ✖ CLOSED v8 |
| 5 | Multi-cycle negative steering | 45 |
| 6 | Codebase audit / cleanup | 46 |
| 7 | Threshold audit | 47 |
| 8 | Regression-test gate | 48 |
| 9 | 3-target selection + contigs | 49 |
| 10 | Cohort run on 3 targets | 7 |
| 11 | submit_final_validation standalone | 17 (re-scoped) |
| 12 | DockQ vs experimental standalone | 39 (re-scoped) |
| 13 | Cross-target AUROC | 8 |
| 14 | Noise-halo thresholds | 18 |
| 15 | Delta-to-cold-start columns (maybe) | 15 |

# Task 46 audit list — accumulated this session

Codebase items spotted during the test cascade and metric refactor. Captured here so they don't get lost — these all feed Task 46 when its time comes.

- Config-resolution timing for outdir: chained tests had wrong default outdirs because the resolution-time order across params overrides was not what was expected. Worth a one-pass review of how params.outdir gets resolved across every test_*.nf.

- dG_separated polyvaline noise: Rosetta ΔΔG on polyvaline RFDiffusion designs is noisy because the side chains aren't there. Worth documenting the regime where this metric is meaningful.

- Test-data provisioning policy: tests/*/data/ is the convention but several tests still hardcode absolute paths to /hpc-home/jowillia/... Worth standardising on $projectDir + relative paths.

- .slurm.sh vs _slurm.sh filename consistency: the codebase has both. Pick one (.slurm.sh chosen per user preference) and rename.

- AF3 path coupling: the AF3 model dir path is currently hardcoded in nextflow.config. Should be a CLI param or env var.

- Chain-convention documentation: input-convention vs RFDiffusion-output-convention chain IDs need explicit documentation — this caused real confusion this session and required new params (rfdiff_output_*).

- MODEL/ENDMDL parser inconsistency: gemmi stops after model 1, plain-text parsers ignore MODEL boundaries. AF3 emits multi-model PDBs by default. Standardise to one of: (a) always read first model only, or (b) always merge all models. Either choice is fine; the inconsistency is the bug.

- AF3 PDB output format: AF3 emits PDBs with chains in separate MODEL blocks. Worth either (a) post-processing AF3 outputs through a normaliser, or (b) accepting and consciously handling the format. Pipeline currently does neither.

# Closing note

v8 is a stabilisation revision — no new methodology, no new metrics, just running what was staged in v7 and fixing what broke when it actually ran. The metric refactor is the substantive architectural change: it cleans up a sidecar-path-resolution issue that would have re-surfaced repeatedly, and it surfaces all per-prediction metrics at the same aggregation level (representative_*_median in cross_sequence_summary.csv).

If the overnight runs land cleanly the v9 revision will mark Tasks 6 / 29 / 31 / 34 / 38 as DONE and the focus shifts to step 3 of the 1–15 plan — plots refresh. If the overnight runs fail, v9 will document the failure modes and what to fix. Either way the structural shape of the work is unchanged.